Appendix A5
Sample Stabilization and Cutover Exit Checklist

| Sample Stabilization and Cutover Exit Checklist |  |  |
| --- | --- | --- |
| THREAD | ITEM | AOC Concurrence / Date |
| Project Management | All project deliverables have been completed and approved and updated in the AOC knowledge management database |  |
|  | All Open Issues have been resolved to the Court’s satisfaction |  |
| Configuration | The application configuration parameters are documented in the Configuration Workbook and reflect the currently installed configuration |  |
|  | The Court has a process in place to maintain the Configuration Workbook as changes are made |  |
|  | The application, as configured has been tested and accepted using the approved test scripts |  |
|  | Any open configuration items have been resolved according to the Court’s satisfaction |  |
|  | The Court’s V4 Administrator has been trained to support and update the configuration |  |
|  | All workarounds are documented with anticipated clearing action and timeframe for remediation |  |
| Integration | Integration with all required partners is operational and working according to specification |  |
|  | The Court’s V4 Administrator has been trained and a process is in place to review the Data Exchange Logs and resolve errors |  |
| Technology | Performance meets the identified standards across the court |  |
|  | Document Management is configured and operational |  |
|  | The Court has validated accurate information is populating the portal |  |
|  | Partner’s requiring portal access have been configured and trained on portal use |  |
| Training | The training - operational as well as administration - has been completed according to the training plan |  |
|  | Any additional training requirements identified during the stabilization period has been documented and training completed |  |
| Court Operations | All court procedures have been updated and accurately reflect the defined business processes |  |
|  | A V4 administrator and back-up administrator have been identified |  |
|  | The Court’s V4 administrators are completing daily, weekly and monthly activities as documented |  |
|  | On-boarding to the steady state vendor is complete |  |
|  | Court Help Desk procedures and processes are defined and operational |  |
| Data Conversion | All data conversion has been completed according to the Data Conversion plan |  |
|  | Any identified conversion issues have been resolved |  |
|  | For cases not converted, a plan and procedures are in place to convert the cases to V4 as required |  |
| Deliverables | All Deliverables as provided in Exhibit A of Enclosure D-Deployment Services Statement of Work have been Accepted |  |
| End of Table |  |  |