- CONTRACT SCHEDULE (estimated)

    - Preliminary Plan Phase (estimated)

- Schematic Design Phase:

- Start date: 	August 29, 2011

- Completion Date: 	December 23, 2011

- Design Development Phase:

- Start Date:	December 26, 2011

Completion Date: 	March 30, 2012

    - Working Drawings Phase – NIC (estimated)

      - Start date: 	July 25, 2012

      - Completion date:  	November 14, 2013

      - Bidding Phase Services: Estimated start date:  November 15, 2013

    - Construction Phase  - NIC (estimated)

      - Estimated Start date of Construction: March 2, 2014

      - Completion date of Construction:  	September 1, 2015

END OF EXHIBIT A