Appendix H – Master Services Agreement

State of California

STANDARD AGREEMENT —

STD. 2 (REV.5-91)

| Contract Number | Amendment. Number |
| --- | --- |
| TAXPAYER’S FEDERAL EMPLOYER IDENTIFICATION NUMBER |  |

THIS STANDARD AGREEMENT, made and entered into this _____ day of ________, 200_  (“Effective Date”),

in the State of California, by and between State of California, through its duly elected or appointed, qualified and acting

| TITLE OF OFFICER ACTING FOR STATE Business Services Manager | ENTITY Judicial Council of California Administrative Office of the Courts 455 Golden Gate Ave. San Francisco, CA 94102 | , hereafter called the State, and |
| --- | --- | --- |
| CONTRACTOR’S NAME |  | , hereafter called the Contractor. |

WITNESSETH: That the Contractor for and in consideration of the covenants, conditions, agreements, and stipulations of the State
hereinafter expressed, does hereby agree to furnish to the State services and materials as follows:

| As set forth in the ERP Services Agreement attached hereto, the Contractor shall perform services for the State. The terms and conditions for providing these services (which terms and conditions shall control), including terms for compensation, are set forth in the attached ERP Services Agreement, attached hereto and incorporated into and made a part of, this Agreement, including all exhibits and appendices attached thereto. This Agreement shall commence upon the Effective Date, as set forth above, and shall expire three (3) years thereafter unless renewed in accordance with the terms of Article 14 of the Agreement. Unless amended in writing by the parties, the “Maximum Amount Payable” hereunder shall not exceed ______. Contractor shall not be required to perform services for amounts in excess of _________ (including termination fees) unless this Agreement is amended to encumber additional amounts funding payment for such services. |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IN WITNESS WHEREOF, this Agreement has been executed by the parties hereto, effective upon the Effective Date. |  |  |  |  |  |  |  |  |  |  |  |  |
| STATE OF CALIFORNIA |  |  |  |  |  |  |  | CONTRACTOR |  |  |  |  |
| ENTITY Judicial Council of California, Administrative Office of the Courts |  |  |  |  |  |  |  | CONTRACTOR (if other than an individual, state whether a corporation, partnership, etc.) |  |  |  |  |
| BY (AUTHORIZED SIGNATURE)  |  |  |  |  |  |  |  | BY (AUTHORIZED SIGNATURE)  |  |  |  |  |
| PRINTED NAME OF PERSON SIGNING Grant Walker |  |  |  |  |  |  |  | PRINTED NAME AND TITLE OF PERSON SIGNING |  |  |  |  |
| TITLE Business Services Manager |  |  |  |  |  |  |  | ADDRESS |  |  |  |  |
| AMOUNT ENCUMBERED BY THIS DOCUMENT |  | PROGRAM/CATEGORY (CODE AND TITLE) |  |  |  |  |  | FUND TITLE |  |  |  | Department of General Services Use Only |
| PRIOR AMOUNT ENCUMBERED FOR THIS CONTRACT $0 |  | (OPTIONAL USE) |  |  |  |  |  |  |  |  |  | EXEMPT FROM DEPARTMENT OF GENERAL SERVICE APPROVAL. |
| TOTAL AMOUNT ENCUMBERED TO DATE |  | ITEM |  | CHAPTER |  |  | STATUTE |  |  | FISCAL YEAR |  |  |
|  |  | OBJECT OF EXPENDITURE (CODE AND TITLE) |  |  |  |  |  |  |  |  |  |  |
| I hereby certify upon my own personal knowledge that budgeted funds are available for the period of the expenditure stated above. |  |  |  |  | T.B.A. NO. |  |  |  | B.R. NO. |  |  |  |
| SIGNATURE OF ACCOUNTING OFFICER  |  |  |  |  |  | DATE |  |  |  |  |  |  |
| CONTRACTOR | STATE AGENCY |  | DEPT. OF GEN. SER. |  |  | CONTROLLER |  |  |  |  |  |  |

MASTER SERVICES AGREEMENT

TABLE OF CONTENTS

Page

1.	DEFINITIONS	2

2.	DESIGNATED SERVICES	10

2.1	Generally	10

2.2	Functional Requirements; Technology Requirements	11

2.3	Provision of Services, Exercise of Option	11

2.4	Stop Work Orders	12

2.5	Alternative Sourcing	12

2.6	Compliance and Changes in Law and Regulations	12

3.	TESTING AND ACCEPTANCE	13

3.1	Testing	13

3.2	Acceptance	13

4.	SERVICE LOCATIONS AND OTHER RESOURCES	14

4.1	Generally	14

4.2	AOC Service Locations	14

4.3	Other Resources	15

5.	SECURITY	15

5.1	Safety and Security Procedures	15

5.2	Data Security	15

6.	PROJECT STAFF	16

6.1	AOC Program Director	16

6.2	Contractor Program Director	16

6.3	Contractor Key Personnel	16

6.4	Subcontractors	17

6.5	Program Staff	18

6.6	Conduct of Program Staff	18

7.	MANAGEMENT AND CONTROL	19

7.1	Executive Committee	19

7.2	Change Control Procedures	19

7.3	Third Party or AOC Services	21

8.	CONTINUED PROVISION OF SERVICES	21

8.1	Force Majeure	21

8.2	Alternate Source	21

8.3	Continuation of Services	22

8.4	No Payment for Unperformed Services	22

8.5	Allocation of Leveraged Resources	22

9.	PAYMENTS TO CONTRACTOR	22

9.1	Fees	22

9.2	Expenses	23

9.3	Right of Set-Off	23

9.4	Reconciliation	23

9.5	Delay	23

9.6	Competitive Pricing	23

10.	PAYMENT SCHEDULE AND INVOICES	24

10.1	Fees	24

10.2	Time of Payment and Detailed Invoices	24

10.3	Retention Amount	24

11.	TAXES	25

12.	AUDITS	25

12.1	Services	25

12.2	Records	25

12.3	Facilities	26

13.	REPRESENTATIONS AND WARRANTIES	26

13.1	Duration of Representations and Warranties	26

13.2	Preparation	26

13.3	Compliance with Laws and Regulations; Consents	26

13.4	Authorization	27

13.5	Inducements	27

13.6	Absence of Litigation	27

13.7	Work Standards	27

13.8	Non-Infringement	28

13.9	Works	28

13.10	Efficiency and Cost Effectiveness	28

13.11	ERP System and Deliverables	28

13.12	Malicious Code	28

13.13	Effect of Breach of Representations and Warranties	29

13.14	DISCLAIMER	29

14.	TERM AND TERMINATION	29

14.1	Term	29

14.2	Termination for Convenience	29

14.3	Termination for Cause	30

14.4	Termination for Non-Appropriation of Funds	31

14.5	Termination for Force Majeure	31

14.6	Additional Rights and Remedies of the AOC for Breach	31

14.7	Survival	31

15.	TERMINATION ASSISTANCE; KNOW HOW TRANSFER	32

15.1	Services	32

15.2	Transfer of Transferred Know-How	32

15.3	Breach of Termination Assistance Services	33

15.4	Exit Rights	33

16.	DATA, COMMUNICATIONS AND RECORDS	33

16.1	Ownership of AOC Data	33

16.2	Correction of Errors	33

16.3	Return of Data	33

17.	PROPRIETARY RIGHTS	34

17.1	AOC Works	34

17.2	Contractor Works	34

17.3	Third Party Works	34

17.4	Rights in Developed Works	35

17.5	Notice of Development	35

18.	CONFIDENTIALITY	35

18.1	General Obligations	35

18.2	Unauthorized Acts	36

18.3	Return of Confidential Information	36

19.	INDEMNITIES	36

19.1	General Indemnity	36

19.2	Intellectual Property Indemnity	37

19.3	Personal Injury and Tangible Property Damage by Contractor	37

19.4	Control of Defense and Settlement	38

20.	LIMITATION OF LIABILITY	39

20.1	Limitation on Recoverable Damages	39

20.2	Limitation on Amount of the AOC’s Liability	39

20.3	Limitation on Amount of Contractor’s Liability	39

20.4	Exceptions for Limitations on the Contractor’s Liability	39

20.5	Bargained For Allocation of Risk	40

21.	INSURANCE	40

21.1	Insurance	40

21.2	Risk of Loss	41

22.	DISPUTE RESOLUTION	41

22.1	Notice of Dispute	41

22.2	Senior Level Negotiations	41

22.3	Mediation	41

22.4	Litigation	42

22.5	Confidentiality	42

22.6	Continuation of Work	42

23.	MISCELLANEOUS PROVISIONS	42

23.1	References	42

23.2	Headings	42

23.3	Interpretation of Documents	42

23.4	Assignment of Antitrust Actions	42

23.5	National Labor Relations Board Certification	43

23.6	Nondiscrimination Clause	43

23.7	Americans with Disabilities Act	43

23.8	Union Organizing	44

23.9	Disabled Veteran Business Participation Review	44

23.10	Public Contract Code References	44

23.11	Time of the Essence	44

23.12	No Solicitation	44

23.13	Assignment	44

23.14	Notices	45

23.15	Independent Contractors	45

23.16	Consents and Approvals	45

23.17	Covenant of Further Assurances	45

23.18	Severability	45

23.19	Waiver of Rights	46

23.20	Publicity	46

23.21	Third Party Beneficiaries	46

23.22	Governing Law and Venue	46

23.23	Negotiated Terms	46

23.24	Amendments	46

23.25	Entire Agreement	46

23.26	Counterparts	47

LIST OF EXHIBITS TO THIS AGREEMENT

| Exhibit A | Statement of Work |
| --- | --- |
| Exhibit B | Program Fees and Assumptions |
| Exhibit C | Service Locations |
| Exhibit D | Form of Non-Disclosure |
| Exhibit E | Subcontractors |
| Exhibit F | Relationship Management |
| Exhibit G | Transferred Know-How Schedule |
| Exhibit H | Termination Assistance Services Schedule |
| Exhibit I | Contractor Key Personnel |
| Exhibit J | Baseline Software Schedule |
| Exhibit K | Background Check Requirements |

MASTER SERVICES AGREEMENT

This Master Services Agreement (the “Agreement”), effective as of [     ], 200_ (“Effective Date”), is entered into by and between [	], a [	] corporation having a place of business at [		] (the contracting party referred to herein as the “Contractor” and on the cover sheet attached hereto as the “Contractor”), and the State of California, acting through the Judicial Council of California, Administrative Office of the Courts, 455 Golden Gate Avenue, San Francisco, CA 94102  (the contracting party referred to herein as the “AOC” and on the cover sheet attached hereto as the “State”).  References herein to the “Courts” shall mean the trial courts of the State of California.  Each member of the AOC Group (as defined below) shall be deemed a direct and intended third party beneficiary under this Agreement.

RECITALS:

WHEREAS, the AOC is the administrative body responsible for, among other things, the financial oversight of the trial courts in the State of California;

WHEREAS, the Contractor is engaged in the business of providing consulting and other services in the areas of Implementation (as defined below) and maintenance and operations support;

- WHEREAS, the Contractor has represented itself as a certified SAP implementer and to be among the leading companies in managing and carrying out the Implementation and maintenance and operations support of SAP-based ERP software of the type desired by the AOC and, in particular, SAP-based ERP software for public entities;

WHEREAS, the Contractor has evaluated the needs of the AOC through review of documents and meetings with the AOC prior to the Effective Date, and has the resources and expertise to provide the services for the SAP-based ERP software in the manner and on the schedule desired by the AOC;

WHEREAS, based on the Contractor’s expertise and skills communicated to the AOC by the Contractor, the AOC wishes to engage, and will rely on, the Contractor to provide certain services relating to upgrade, installation, configuration, deployment, maintenance, and support of an enterprise resource planning software application and Contractor desires to perform such services, all on the terms and conditions stated herein; and

WHEREAS, the Parties wish to set forth their respective rights and obligations with respect to the performance of such services.

NOW, THEREFORE, for and in consideration of mutual covenants and conditions stated herein, the AOC and Contractor agree as follows:

# DEFINITIONS

.

The following defined terms used in this Agreement shall have the meanings specified below:

  - “Acceptance”, “Accept” and “Accepted” means, collectively or individually, Conditional Acceptance and/or Final Acceptance.

  - “Additional SAP Functions” means the SAP functionality set forth in the Statement of Work as being part of Optional New Functionality Projects or Optional Existing Functionality Projects, together with any other SAP functionality that the AOC elects at its sole discretion to have Contractor provide pursuant to the Contract Change Control Procedures.

  - “Additional Functions Services Option” means the AOC’s option (but not obligation) to receive services and Deliverables in accordance with Section (b).

  - “Affiliate” of a Party means, respectively, any entity that controls, is controlled by, or is under common control with such Party, where “control” means ownership of more than fifty percent (50%) of the outstanding voting securities of the entity in question or the power to otherwise control the voting or affairs of such entity.

  - “AOC Agents” means the agents, subcontractors and other representatives of the AOC Group, other than Contractor and Contractor Agents.

  - “AOC Applicable Law” means all Applicable Laws that apply specifically and uniquely to the judicial branch of the State of California.

  - “AOC Data” means (i) all data and information within AOC Data Deliverables, and (ii) other data and information imported into the ERP System upon and following each Court’s Go-Live Date.  “AOC Data” also includes other data and information (1) which is created for the AOC or the AOC Group in the course of Contractor or Contractor Agents providing the Services, or (2) that has been submitted or made available to Contractor or Contractor Agents by or on behalf of the AOC Group or AOC Agents, including all such data and information relating to the AOC Group and their respective contractors, agents, employees, technology, operations, facilities, markets, products, capacities, systems, procedures, security practices, court records, court proceedings, research, development, business affairs and finances, ideas, concepts, innovations, inventions, designs, business methodologies, improvements, trade secrets, copyrightable subject matter, patents and other intellectual property and proprietary information.

  - “AOC Data Deliverable” means each of the computer files containing data and information provided to the Contractor by the AOC Group for Data Conversion and import by Contractor into the ERP System as part of the data load process, together with any accompanying descriptive information relating to such data.

  - “AOC Group” means, collectively, (a) the AOC and (b) the Courts.

  - “AOC Program Director” has the meaning set forth in Section 6.1.

  - “AOC Service Location(s)” means any AOC Group service location(s) set forth in Exhibit C and such other service locations that the AOC may designate for the provision of the Services.

  - “AOC Technology Center” means the AOC technology center facility located as of the Effective Date at 39600 Eureka Drive, Newark, California 94560.

  - “AOC Works” means Works made, conceived, or reduced to practice by the AOC Group, and all modifications, enhancements and derivative works thereof, including all Intellectual Property Rights in any of the foregoing.

  - “Applicable Law” means any federal, state and local laws, codes, legislative acts, regulations, ordinances, rules, rules of court and orders, as applicable.

  - “Baseline Software” means, collectively, the software described in Exhibit J, as configured on the Effective Date using the applicable Pre-Configured SAP Template therefor and as the foregoing software may be Configured during the Term, together will all other interfaces, reports, conversions, forms, and other items included in Exhibit J.

  - “Business Day” means any day other than Saturday, Sunday, or a scheduled AOC holiday.

  - “Contract Change(s)” means any change or modification to the Services or this Agreement, including without limitation, changes or modifications to any Statement of Work, other than Operational Changes.

  - “Change(s)” means Operational Changes and Contract Changes, collectively.

  - “Change Control Procedures” means the change control procedures applicable to any Changes under this Agreement, as set forth in Section 7.2.

  - “Contract Change Request” has the meaning set forth in Section 7.2.

  - “Claim” has the meaning set forth in Section 19.4.

  - “Conditional Acceptance” or “Conditionally Accepted” has the meaning assigned to such term under Section (a).

  - “Confidential Information” has the meaning set forth in Section 18.1.

  - “Configuration Services”, “Configuration”, or “Configure” means the configuration (e.g., changing fields, deactivating fields) and related Testing of the ERP Software in accordance with the Statement of Work and including but not limited to development of, and/or revisions, to Functional Blueprints and/or modifications or extensions to the ERP Software.

  - “Consents” means, collectively, the Initial Consents and the Exit Consents.

  - “Contract Year” means each 12-month period commencing on the Effective Date and thereafter upon each 12-month anniversary of the Effective Date.

  - “Contractor Agent(s)” means the agents, subcontractors and other representatives of Contractor performing hereunder who are not employees of Contractor.

  - “Contractor Applicable Law” means all Applicable Laws applicable to Contractor’s and each Contractor Agent’s performance under this Agreement, excluding AOC Applicable Laws.

  - “Contractor Key Personnel” means the Program Staff members set forth in Exhibit I.  Any additions or deletions to the Contractor Key Personnel after the Effective Date shall be made pursuant to the Contract Change Control Procedures.

  - “Contractor Program Director” has the meaning set forth in Section 6.2.

  - “Contractor Tools” means the skill and know-how of Contractor generally applicable to software development and implementation services together with those methodologies, templates, developer tools, skill and know-how that have been originated, developed or purchased solely by Contractor or Contractor Agents to the extent (i) not created specifically for the AOC, and (ii) generally applicable to the performance of software development and implementation services.

  - “Contractor Works” means (i) Works developed or otherwise obtained by or for Contractor or its Affiliates independently of this Agreement including all Works and Intellectual Property Rights owned by Contractor or its Affiliates as of the Effective Date or independently developed outside of the scope of this Agreement, and (ii) Contractor Tools, but in all events excluding the AOC Works.

  - “Courts” has the meaning set forth in the preamble first set forth above in this Agreement.

  - “Covered Items” has the meaning set forth in Section (a).

  - “Data Conversion”, “Convert Data”, or “Converted” means, collectively, the accurate importation of AOC Data Deliverables (including but not limited to the identification and correction of any errors in an AOC Data Deliverable), into and the Testing of the ERP System.

  - “Data Safeguards” has the meaning set forth in Section 5.2.

  - “Deliverable” means (i) the successful completion of any deliverables identified in the Statement of Work; and (ii) any other work product, Technology or material(s) to be provided by Contractor to the AOC hereunder.

  - “Deployment Services” or “Deploy” means deployment, connectivity, training of court personnel, and Go-Live of specified components of the ERP Software in accordance with the Statement of Work and related Testing.

  - “Designated Services” has the meaning set forth in Section 2.1.

  - “Developed Works” means any Works made, conceived or reduced to practice for or on behalf of the AOC by Contractor or Contractor Agents, either solely, or jointly with the AOC Group or AOC Agents, in connection with performance of the Services hereunder, exclusive of Contractor Works.  Notwithstanding anything to the contrary set forth herein, Developed Works also shall include the subject matter of the AOC Works.

  - “Effective Date” has the meaning set forth in the preamble first set forth above in this Agreement.

  - “End Date” means the later of the (a) effective date of the expiration or termination of this Agreement, and (b) last day of the relevant Termination Assistance Period.

  - “ERP Software” means the (i) the Baseline Software, (ii) the software to be Implemented with the Baseline Software as part of the Upgrade Project pursuant to the Statement of Work, and (iii) if the AOC exercises its Additional Functions Services Option, any Additional SAP Functions as each of the foregoing are Configured under the Statement of Work during the Term hereof.

  - “ERP System” means, for each Court, the system comprised of the ERP Software (i) that has been successfully Implemented; (ii) for which the components specified in the Statement of Work have been successfully deployed through the Deployment Services; (iii) that is capable of accurately processing live data; and (iv) for which the AOC Data Deliverables for such Court have been imported to make such data available for transaction processing.

  - “Exit Consents” means all licenses, consents, authorizations and approvals that are necessary to allow Contractor, Contractor Agents and their respective subcontractors perform under Section 15.1 and 15.2.

  - “Extension Period” has the meaning set forth in Section 14.1.

  - “Executive Committee” has the meaning set forth in Section 7.1.

  - “Fees” means the Program Fees and any other amounts payable by the AOC to Contractor pursuant to this Agreement.

  - “Final Acceptance” has the meaning set forth in Section (b).

  - “Force Majeure Event” has the meaning set forth in Section 8.1.

  - “Functional Blueprint” means the document that sets forth detailed requirements supporting the manner in which a transaction or business activity begins, moves forward and finishes and maps such requirements to the ERP Software.

  - “Functional Requirements” means the functional requirements for the ERP Software described in the Statement of Work as being “Functional Requirements.”

  - “Go-Live” means, with respect to each Court and each Project, first use of the ERP System to run the relevant business of the Court and process live data from the Court after (i) successful completion of all cut-over scripts; (ii) import into such part of the ERP System of all AOC Data Deliverables for such Court, and (iii) completion of all testing and Conditional Acceptance of all Services and/or Deliverables (except Go-Live and Deployment Support) associated with such Project by the AOC in accordance with Article 3.

  - “Go-Live Date” means, with respect to each Court, the scheduled date set forth in the Statement of Work for Go-Live.

  - “Implementation”, “Implement”, or “Implementation Services” means Project Preparation, Business Blueprint, Realization, Final Preparation, Go Live and Deployment Support, Optional SAP Support, each as described in the Section of the Statement of Work labeled “Implementation Services”, including without limitation Installation, Configuration, Upgrade, Data Conversion, and Deployment with respect thereto, together with any other services described in the Statement of Work.

  - “Initial Consents” means all licenses, consents, authorizations and approvals that are necessary to allow Contractor and Contractor Agents to: (a) use solely in connection with this Agreement (i) the Contractor Works and Third Party Works, (ii) any assets owned or leased by Contractor or Contractor Agents, and (iii) any Third Party services retained by Contractor and Contractor Agents to provide the Services; and (b) assign to the AOC the Developed Works.

  - “Initial Term” has the meaning set forth in Section 14.1.

  - “Installation Services” or “Installation” means the installation and related Testing of the ERP Software in accordance with the Statement of Work.

  - “Intellectual Property Rights” means any and all (i) United States or foreign patent rights or any application therefor and any and all reissues, divisions, continuations, renewals, extensions and continuations-in-part thereof; (ii) inventions (whether patentable or not in any country), invention disclosures, trade secrets, proprietary information, and know-how; (iii) copyrights, copyright registrations and applications therefor in the United States or any foreign country, and all other rights corresponding thereto throughout the world; and (iv) any other proprietary rights anywhere in the world.

  - “Interest” means interest at the rate of one and a half percent (1.5%) per month, or the maximum rate allowed under law, whichever is lower.

  - “Key Milestone Date” means the milestone dates labeled as being “key milestone dates” in the Statement of Work.

  - “Maintenance and Operations Support Services” means the maintenance and support of the ERP Software and ERP System, including without limitation the Ongoing Maintenance and Operations Support Services and Service Management, in each case as set forth in the Statement of Work.

  - “Malicious Code” means any (i) program routine, device or other feature or hidden file, including, without limitation, a time bomb, virus, software lock, trojan horse, drop-dead device, worm, malicious logic or trap door that may delete, disable, deactivate, interfere with or otherwise harm the ERP System or any of the AOC Group’s hardware, software, data or other programs, and (ii) hardware-limiting, software-limiting or services-limiting function (including, without limitation, any key, node lock, time-out or other similar functions), whether implemented by electronic or other means.

  - “Module” means a component within the ERP Software commonly dedicated to distinct fields of business, transactional or management processes or areas.

  - “Operational Change” means a change or modification that is within the scope of the Services described in the Statement of Work and only modifies how Contractor intends to perform the Services but not the scope of what Contractor is required to perform under this Agreement. Operational Changes do not impact the Fees charged under the Agreement.

  - “Optional Existing Functionality Projects Deliverables” means the Deliverables set forth in the Statement of Work as being part of Optional Existing Functionality Projects.

  - “Optional Existing Functionality Projects Services” means the services set forth in the Statement of Work as being part of Optional Existing Functionality Projects and any incidental services, functions or responsibilities not specifically set forth in the Statement of Work as being part of Optional Existing Functionality Projects, but which are required for, and are incidental and related to, the proper performance and delivery of such services.

  - “Optional New Functionality Configuration Projects Deliverables” means the Deliverables set forth in the Statement of Work as being part of Optional New Functionality Configuration Projects.

  - “Optional New Functionality Deployment Projects Deliverables” means the Deliverables set forth in the Statement of Work as being part of Optional New Functionality Deployment Projects.

  - “Optional New Functionality Projects Deliverables” means the Optional New Functionality Configuration Projects Deliverables and the Optional New Functionality Deployment Projects Deliverables.

  - “Optional New Functionality Projects Services” means the Optional New Functionality Configuration Projects Services and the Optional New Functionality Deployment Projects Services.

  - “Optional New Functionality Configuration Projects Services” means the services set forth in the Statement of Work as being part of Optional New Functionality Configuration Projects and any incidental services, functions or responsibilities not specifically set forth in the Statement of Work as being part of Optional New Functionality Configuration Projects, but which are required for, and are incidental and related to, the proper performance and delivery of such services.

  - “Optional New Functionality Deployment Projects Services” means the services set forth in the Statement of Work as being part of Optional New Functionality Deployment Projects and any incidental services, functions or responsibilities not specifically set forth in the Statement of Work as being part of Optional New Functionality Deployment Projects, but which are required for, and are incidental and related to, the proper performance and delivery of such services.

  - “Parties” means the AOC and Contractor, collectively.

  - “Party” means either the AOC or Contractor, as the case may be.

  - “Pre-Configured SAP Template” means each of the AOC’s templated configurations of the ERP Software in accordance with the relevant Functional Blueprint either existing on the Effective Date, or as may be developed during the Term, as each such templated configuration may be modified pursuant to the Installation Services and Configuration Services hereunder.

  - “Program” means, collectively, all of the Services to be provided by Contractor in accordance with the Statement(s) of Work.

  - “Program Fees” means the fees for the Services set forth in Exhibit B.

  - “Program Staff” means the personnel of Contractor and Contractor Agents who provide the Services.

  - “Project” means a project, including without limitation the Services and Deliverables, set forth in the Statement of Work as being an Optional New Functionality Deployment Project, Optional New Functionality Configuration Project, or Optional Existing Functionality Project; or the project, including without limitation the Services and Deliverables, set forth in the Statement of Work as being the Upgrade Project.

  - “Related Documentation” means all materials, documentation, Specifications, technical manuals, user manuals, flow diagrams, file descriptions and other written information that completely and accurately describes the Installation, Configuration, function and use of the Additional SAP Functions and Implementation of the ERP System, Deliverables or Contractor Tools, as applicable.

  - “Services” means, collectively, the Designated Services, Optional New Functionality Projects Services, Optional Existing Functionality Projects Services and the Termination Assistance Services.

  - “Shared Services Center” or “SSC” means an AOC data and transactions processing center for the Courts where production support services for the ERP Software are to be provided.  The SSCs as of the Effective Date are identified in Exhibit C.

  - “Source Code” means software in human-readable form, including programmers’ comments, data files and structures, header and include files, macros, make files, object libraries, programming tools not commercially available, technical specifications, flowcharts and logic diagrams, schematics, annotations and documentation reasonably required or necessary to enable an independent third party programmer with reasonable programming skills to create, operate, implement, maintain, support, modify and improve such software without the help of any other person.  Data files containing Source Code must be in standard ASCII format and be readable by a text editor.

  - “Specifications” means the Functional Blueprint, the Functional Requirements and any other specifications or criteria for the Services or Deliverables set forth in Exhibit A.

  - “Statement of Work” means each statement of work attached hereto, as any such Statement of Work may be amended, supplemented or revised in accordance with this Agreement.  Each Statement of Work shall describe the Services, Deliverables, Specifications, schedule for performance, Acceptance criteria and the Testing plan of the relevant part of the ERP System under such Statement of Work.

  - “Successor” has the meaning set forth in Section 15.1.

  - “Systems” means software and all computers and related equipment, including, as applicable, central processing units and other processors, controllers, modems, communications and telecommunications equipment and other hardware and peripherals.

  - “Technology” means all technology, software (including Source Code and object code) and Related Documentation, in whatever form or media, together with all corrections, improvements, updates and releases thereof.

  - “Term” means the Initial Term and any Extension Periods.

  - “Termination Assistance Fees” means the fees for termination assistance set forth in Exhibit B.

  - “Termination Assistance Period” has the meaning set forth in Section 15.1.

  - “Termination Assistance Services” has the meaning set forth in Section 15.1.

  - “Testing” shall mean testing of the ERP Software and ERP System, or portion thereof, in accordance with the Statement of Work.

  - “Third Party” means any person or entity other than the AOC Group, Contractor and Contractor Agents.

  - “Third Party Works” means Works owned or controlled by Third Parties.

  - “Training Services” means the training of AOC Group personnel with respect to the Services provided herein as further set forth in the Statement of Work and any additional training with respect to the ERP Software as mutually agreed upon by the Parties hereunder.

  - “Transferred Know-How” has the meaning set forth in Section 15.2.

  - “Upgrade Project Deliverables” means the Deliverables set forth in the Statement of Work as being part of the Upgrade Project.

  - “Upgrade Project Services” means the services set forth in the Statement of Work as being part of the Upgrade Project.

  - “Work Order” shall mean an AOC work authorization issued hereunder for performance of the Services as set forth in Section 2.3 below.

  - “Works” means all inventions (whether patentable or not), discoveries, literary works (including software) and other works of authorship, designations, designs, know-how, ideas and information.

# DESIGNATED SERVICES

.

## Generally

.  Except as otherwise expressly provided in this Agreement, commencing on the Effective Date and continuing throughout the Term, Contractor shall perform:

### The Upgrade Project Services and provide the Upgrade Project Deliverables to the AOC, as the same may be modified by written agreement of the Parties pursuant to the Contract Change Control Procedures set forth in Section 7.2;

### the Maintenance and Operations Support Services; and

### any incidental services, functions or responsibilities not specifically described in this Agreement, but which are required for, and are incidental and related to, the proper performance and delivery of the services identified in (a) and (b) above ((a), (b), and (c) collectively, the “Designated Services”).

### If the AOC delays in the delivery of any AOC Data Deliverable, then the Parties shall adjust the schedule for Contractor’s performance of its obligations and delivery of the Designated Services, in each case that are dependent on the delivery of the delayed AOC deliverable, forward by no more than the number of days that the AOC delayed; provided, however, that in all events Contractor shall mitigate any potential delay to the maximum extent possible.  Contractor shall be required to perform the Services regardless of new, differing or additional information becoming available after the Effective Date that may affect Contractor’s ability to perform; provided, however, that if a key assumption identified in any Statement of Work proves incorrect, and the failure of the assumption to prove correct materially impairs Contractor’s ability to perform a Designated Service obligation hereunder, then the issue shall be managed as a Contractor Contract Change Request requiring the Parties mutual agreement to resolve.

## Functional Requirements; Technology Requirements

.

### Contractor has specifically identified, in the Functional Requirements, the requirements that it believes require modifications or custom development to perform the Services.  If any modifications or custom development is required, such customizations or modifications shall be at Contractor’s expense and subject to AOC written approval.

### Contractor shall (i) support the technologies identified in the Statement of Work and employed by the AOC as of the Effective Date and (ii) identify cost-efficient methods to implement those technology changes and proven methodologies selected by the AOC for implementation.  Upon the AOC’s prior written approval, implement technology changes and proven methodologies selected by the AOC in accordance with the terms and conditions hereof.

## Provision of Services, Exercise of Option

.

### Work Orders.  All Services shall be performed hereunder pursuant to Work Orders separately executed by the Parties that shall reference this Agreement and shall be attached to the Statement of Work as Exhibit A-1, Exhibit A-2, Exhibit A-3, etc. and automatically incorporated herein by reference.  During the Term the AOC shall provide to Contractor a written Work Order with respect to the relevant Services it desires to be performed, including with respect to the AOC’s exercise of its Additional Functions Services Option hereunder as set forth under Section (b). Work Orders shall specify the Services to be provided, the Court or Courts, if any, to which the Services apply, the delivery schedule, the Deliverables, the corresponding criteria and procedures for the AOC’s Acceptance thereof and the payment schedule for the Services described in the Work Order.  Any Changes introduced in a Work Order shall be subject to the Change Control Procedures.  Upon receipt of each Work Order, Contractor shall have the right to accept or reject the relevant Work Order within ten (10) days of its receipt thereof.  Except with respect to Contract Changes, Contractor shall not be entitled to reject a Work Order submitted under this Section (a).  Each Work Order entered into pursuant to this Agreement shall (i) reference and be deemed incorporated by this reference into this Agreement subject to all its terms.

### Additional Functions Services Option.

#### The AOC shall have the option (but not the obligation), exercisable at any time(s) during the Term, to have Contractor provide the Optional New Functionality Projects Services and Optional New Functionality Projects Deliverables for one or more Additional SAP Functions pursuant to a Work Order.

#### The AOC shall have the option (but not the obligation), exercisable at any time(s) during the Term, to have Contractor provide the Optional Existing Functionality Projects Services and Optional Existing Functionality Projects Deliverables for one or more Additional SAP Functions pursuant to a Work Order.

## Stop Work Orders

.

### Effect.  The AOC may, at any time, by written stop work order to Contractor require Contractor to stop all, or any part, of the Services or other work called for by this Agreement for a period of up to ninety (90) days after the stop work order is delivered to Contractor, and for any further period to which the Parties may agree.  A stop work order shall be specifically identified as such and shall indicate it is issued under this Section 2.4.  Upon receipt of a stop work order, Contractor shall promptly comply with the terms of the stop work order and take all reasonable steps to end the incurrence of any costs, expenses or liabilities allocable to the Services or other work covered by the stop work order during the period of work stoppage.  Within ninety (90) days after a stop work order is delivered to Contractor, or within any extension of that period mutually agreed to by the Parties, the AOC shall either: (i) cancel the stop work order; or (ii) terminate the work covered by the stop work order as provided for in Article 14.

### Expiration or Cancellation.  If a stop work order issued under this Section 2.4 is canceled by the AOC or the period of the stop work order or any extension thereof expires, Contractor shall resume the Services or other work covered by such stop work order.  The AOC shall make an equitable adjustment in the delivery schedule, Program Fees, or both, and this Agreement shall be modified, in writing, accordingly, if:

#### the stop work order results in an increase in the time required for, or in Contractor’s cost properly allocable to, the performance of any part of this Agreement; and

#### Contractor asserts its right to an equitable adjustment within thirty (30) days after the end of the period of work stoppage; provided that, if the AOC decides the facts justify the action, the AOC may receive and act upon a proposal submitted at any time before final payment under this Agreement.

## Alternative Sourcing

- .  The AOC will have the right, at its sole discretion at any time, to perform itself or to contract with third parties to perform any part of the Services.  Contractor shall reasonably cooperate with the AOC and with third parties retained by the AOC to perform information technology or other services, which cooperation will include, without limitation, providing such information regarding the operating environment, system constraints and other operating parameters as a person with reasonable commercial skills and expertise would find reasonably necessary for the AOC or a third party to perform its work.

## Compliance and Changes in Law and Regulations

.

### Contractor shall obtain and keep current all necessary licenses, approvals, permits and authorizations required by Contractor Applicable Laws.  Contractor will be responsible for all fees and taxes associated with obtaining such licenses, approvals, permits and authorizations.

### Contractor shall promptly identify and notify the AOC of any changes in Contractor Applicable Laws.  Contractor shall be responsible for any fines and penalties arising from any noncompliance with any Contractor Applicable Law, to the extent such noncompliance was not caused by the AOC Group or AOC Agents.  Contractor shall perform the Services regardless of changes in Contractor Applicable Laws; provided, however, that Contractor shall not be required to violate any Contractor Applicable Law.  If such changes prevent Contractor from performing its obligations under this Agreement, Contractor shall develop and, upon the AOC’s written approval, implement a suitable workaround (“IAL Workaround”) until such time as Contractor can perform its obligations under this Agreement without such IAL Workaround, subject to the Contract Change Control Procedures, but at Contractor’s expense.  If the AOC requests a different Contract Change than that proposed by Contractor pursuant to the foregoing sentence, then the AOC may pay the difference in expense between Contractor’s suggested Contract Change and the AOC’s suggested Contract Change.

### Contractor will conform the Services to the AOC Applicable Laws communicated to Contractor in writing prior to the Effective Date and, pursuant to Contract Change Control Procedures, any changes in the AOC Applicable Laws after the Effective Date.  Subject to compliance with Applicable Laws and notwithstanding the Contract Change Control Procedures, the AOC shall have the final decision on which Contract Changes are implemented in order to comply with AOC Applicable Laws.

# TESTING AND ACCEPTANCE

.

## Testing

.  Testing of the Projects and ERP System shall be performed as set forth in the Statement of Work, relevant Work Order thereto, and Deliverable Expectation Document (DED) for such Deliverable.

## Acceptance

.  Acceptance by the AOC is required for the Projects, and all Services and Deliverables supplied by Contractor or with Contractor’s supervision under this Agreement, including Additional SAP Functions.

### Conditional Acceptance of Services and Deliverables.  Acceptance shall not be deemed to occur for specific Services or Deliverables, and no fees or other charges will be paid by the AOC therefor, until the AOC confirms in writing to Contractor that the Services or Deliverables, respectively, have been accepted by the AOC as set forth in the applicable Statement of Work, relevant Work Order thereto, and Deliverable Expectation Document (DED) for such Deliverable.  If no criteria and/or procedures are set forth in the applicable Statement of Work, any Work Order thereto, and DED for such Deliverable, then acceptance of such Services or Deliverables shall occur upon the AOC’s written confirmation to Contractor of the AOC’s acceptance thereof.  The AOC shall use reasonable efforts to notify Contractor of its acceptance or rejection of completed Services or Deliverables within ten (10) Business Days from the date of receipt of Contractor’s written notice of completed performance of Services or delivery of the relevant Deliverable(s), as the case may be.  If the AOC rejects any Service or Deliverable, the AOC shall provide written notice thereof, which notice shall include a detailed description of the manner in which the AOC believes the relevant Service and/or each Deliverable does not conform to the criteria for the AOC’s written acceptance, if any, set forth in the applicable Statement of Work, relevant Work Order thereto, and Deliverable Expectation Document (DED) for such Deliverable.  In the event of the AOC’s rejection thereof, in addition to any other rights or remedies the AOC may have hereunder, the AOC will have the option either to cancel that portion of this Agreement which relates to the unaccepted Service and/or Deliverable, as applicable, or to require Contractor, at no cost to the AOC in excess of the fees payable under the applicable Work Order, within five (5) Business Days, unless otherwise agreed to between the Parties, but, in any event, no more than ten (10) Business Days, after receipt of the AOC’s written notice of rejection, to reperform or redeliver conforming Services or Deliverables, respectively, to the AOC.  Except as may otherwise be agreed to between the Parties, the Parties shall repeat the foregoing process until Contractor’s receipt of the AOC’s written acceptance of such reperformed Services or corrected Deliverables (the AOC’s written acceptance of Services or of each Deliverable under this Section (a) referred to as “Conditional Acceptance”).  Notwithstanding the foregoing, in the event Contractor fails to receive the AOC’s Conditional Acceptance with respect to Services or Deliverables more than two (2) times, Contractor shall be entitled to submit such dispute to dispute resolution under Article 22.

### Final Acceptance of Projects.  The AOC shall have a period not to exceed forty-five (45) days after expiration of the Go-Live and Deployment Support phase of each Project as set forth in the Statement of Work to confirm in writing that the ERP System conforms to the Functional Blueprint and Functional Requirements and meets any criteria set forth in the applicable Statement of Work, relevant Work Orders thereto, and Deliverable Expectation Documents (DEDs) for such ERP System on a Project-by-Project basis.  Notwithstanding the foregoing period, the AOC may request additional time to notify Contractor of the AOC’s acceptance or rejection, which consent shall not be unreasonably withheld or delayed.  If the AOC rejects a Project, the AOC shall provide written notice thereof, which notice shall include a detailed description of the manner in which the Project did not so conform.  In the event of the AOC’s rejection, then, in addition to any other rights or remedies the AOC may have hereunder, the AOC shall be entitled to require Contractor, at no cost to the AOC in excess of the fees payable under the applicable Work Order, within five (5) Business Days, unless otherwise agreed to between the Parties, but, in any event, no more than ten (10) Business Days, after receipt of the AOC’s rejection thereof, to reperform the relevant Services to correct the relevant defects set forth in the AOC’s written notice of rejection.  Except as may otherwise be agreed to between the Parties, the Parties shall repeat the foregoing process until Contractor’s receipt of the AOC’s written acceptance of the Project in accordance with this Section (b) (“Final Acceptance”).  Notwithstanding the foregoing, in the event Contractor fails to receive the AOC’s Final Acceptance with respect to a Project two (2) or more times, Contractor may refer the matter to the Executive Committee under Section 7.1.

# SERVICE LOCATIONS AND OTHER RESOURCES

.

## Generally

.  The Services shall be provided to, from, or at the AOC Service Locations.  Services may not be provided from, to, or at any location other than an AOC Service Location, without the AOC’s written permission provided in advance.  AOC Data may not be stored, accessed from, or transmitted outside the United States, without the AOC’s written permission provided in advance.  The AOC has the right from time to time to designate certain subsets of AOC Data as being subject to additional storage, access, or transmission restrictions in its sole discretion.

## AOC Service Locations

.  The AOC Service Locations, including all space, furnishings and fixtures therein, made available by the AOC Group to the Contractor will have adequate furniture, telephone, electric power, lighting, heat and air conditioning to provide the Services to such AOC Service Locations, as set forth in the Statement of Work.  Except as expressly provided in this Section 4.2 above, the AOC Service Locations are provided “AS IS” and “WHERE IS”.  Contractor shall use the AOC Service Locations for the sole purpose of providing the Services and shall use the AOC Service Locations in an efficient manner.  Contractor shall be responsible for damages to and fines imposed as a result of Contractor’s use of the AOC Service Locations caused by Contractor, its Contractor Agents, employees or invitees.  The AOC Group and AOC Agents shall be free to enter into those portions of the AOC Service Locations occupied by the Contractor staff at any time.  When the AOC Service Locations are no longer required for performance of the Services, Contractor shall return the AOC Service Locations to the AOC in substantially the same condition as when Contractor began use of the AOC Service Locations, subject to reasonable wear and tear.

## Other Resources

.  Except where this Agreement specifically provides otherwise, Contractor is responsible for providing any and all facilities, assets, and resources (including personnel, facilities, equipment, and software) necessary and appropriate for delivery of the Services and to meet Contractor’s obligations under this Agreement.  Equipment, software licenses and third party service contracts to which access or use is being provided to Contractor will be provided on an “as is, where is” basis, and the AOC is not providing Contractor with any representations or warranties regarding such equipment, software licenses and third party service contracts; provided, however, that Contractor’s nonperformance of its obligations under this Agreement will be excused if and to the extent: (i) such Contractor nonperformance results from the failure of the AOC to provide resources as required under this Agreement in a reasonable condition for use by Contractor pursuant to this Agreement, and (ii) Contractor provides the AOC with reasonable notice of such nonperformance and uses commercially reasonable efforts to perform notwithstanding the AOC’s failure to perform.

# SECURITY

.

## Safety and Security Procedures

.  Contractor shall comply with the safety and security policies and procedures in effect at each of the AOC Service Locations.  Any violation of such policies or procedures, unless promptly corrected, shall be grounds for termination of this Agreement in accordance with Section 14.3 (without the right to cure).

## Data Security

.  Unless otherwise agreed in writing by the AOC, Contractor shall establish and maintain safeguards against the destruction, loss or alteration of the AOC Data in the possession of Contractor (the “Data Safeguards”) that are no less rigorous than the most rigorous practices of the AOC Group and Contractor as of the Effective Date and during the Term.  Contractor personnel and subcontractors and Contractor Agents shall not attempt to access, and shall not allow access to the AOC Data that is not required for the performance of the Services by such personnel.  In the event Contractor intends to change the Data Safeguards (including pursuant to the AOC’s request), Contractor shall notify the AOC and, upon the AOC’s approval, make such change.  In the event Contractor or a Contractor Agent discovers or is notified of a breach or potential breach of security relating to the AOC Data, Contractor shall promptly (1) notify the AOC Program Director of such breach or potential breach and (2) if the applicable AOC Data was in the possession of Contractor or Contractor Agents at the time of such breach or potential breach, Contractor shall (a) investigate and cure the breach or potential breach and (b) provide the AOC with assurance satisfactory to the AOC that such breach or potential breach will not recur.

# PROJECT STAFF

.

## AOC Program Director

.  The AOC has appointed individuals who are identified in Exhibit F (individually and collectively referred to as the “AOC Program Director”) to communicate directly with the Contractor Program Director.  The AOC Program Director will be responsible for the ongoing management of this Agreement, including review of billing activities.  The AOC may change the AOC Program Director upon written notice to Contractor.

## Contractor Program Director

.  Contractor has appointed the Contractor employee identified in Exhibit F (the “Contractor Program Director”) who, from the Effective Date, shall serve, on a full-time basis, as the primary Contractor representative and Program Director under this Agreement.  Any change in the Contractor Program Director shall be subject to the AOC’s prior written approval (such decision not to be unreasonably delayed).  Contractor shall notify the AOC of the proposed assignment, introduce the individual to appropriate AOC representatives and provide the AOC with a resume and other information about the individual reasonably requested by the AOC.  The Contractor Program Director shall (i) have overall responsibility for managing and coordinating the performance of Contractor’s obligations under this Agreement, including the performance of all Contractor Agents, and (ii) be authorized to act for and bind Contractor and Contractor Agents in connection with all aspects of this Agreement.  The Contractor Program Director shall respond promptly and fully to all inquiries of the AOC Program Director during the Term.  The Contractor Program Director responsibilities shall include: (i) preparing meeting documentation and making on-going Program presentations on Program status and other related Program topics required by this Agreement; (ii) providing administrative, supervisory, and technical direction to Program Staff; (iii) monitoring performance hereunder for accuracy, timeliness, efficiency as required by the provisions of this Agreement, and adherence to the terms and conditions of this Agreement; and (iv) coordinating the resolution of Agreement issues and the implementation and enforcement of problem escalation procedures.

## Contractor Key Personnel

.  Contractor Key Personnel will be dedicated to providing the Services to the AOC as set forth in Exhibit I as amended for the Statement of Work.  The AOC reserves the right to interview and approve proposed Contractor Key Personnel prior to their assignment to the Program.  The Contractor Program Director shall be considered a Contractor Key Personnel.  Contractor shall not replace or reassign a Contractor Key Personnel during the Term or Termination Assistance Period, unless the AOC consents to reassignment or replacement, or such Contractor Key Personnel (i) voluntarily resigns or takes a leave of absence from Contractor, (ii) is dismissed by Contractor for misconduct (i.e., fraud, drug abuse, theft) or fails to comply with Contractor’s conduct guidelines, (iii) fails to perform his or her duties and responsibilities pursuant to this Agreement, (iv) dies or is unable to work due to his or her disability, or (v) voluntarily requests reassignment for reasons of personal hardship (but specifically excluding career advancement and job satisfaction considerations).  If Contractor needs to replace Contractor Key Personnel for any of the foregoing reasons, Contractor shall (w) notify the AOC immediately, (x) provide resumes for proposed replacement Contractor Key Personnel within two (2) Business Days of occurrence of so notifying the AOC, (y) have replacement personnel approved by the AOC working within five (5) Business Days of the AOC’s approval thereof, and (z) assume all costs and expenses associated with the transition of work to such replacement personnel, including any costs associated with familiarizing such replacement Contractor Key Personnel with the Program.

## Subcontractors

.

### Contractor shall not subcontract or delegate any of its obligations under this Agreement except as approved by the AOC Program Director in writing in its sole discretion.

### The AOC hereby approves those subcontractors identified in Exhibit E, as may be amended for the Statement of Work to the extent that such subcontractors continue to provide the services specified in Exhibit E.  The AOC may withdraw its approval of a subcontractor if the AOC determines in its reasonable judgment that the subcontractor is unable to effectively perform its responsibilities.  If the AOC rejects any proposed subcontractor in writing, Contractor will assume the proposed subcontractor’s responsibilities.  Contractor may propose another subcontractor if it does not jeopardize the effectiveness or efficiency of this Agreement.  Unless otherwise agreed to in writing by the Parties, Contractor shall not subcontract more than forty percent (40%) of the Fees paid for a particular Project, on a Project-by-Project basis, to Contractor Agents.  Contractor shall disclose to the AOC, on a Project-by-Project basis, the percentage of the Fees for a particular Project that will be paid to subcontractors.

### No subcontracting shall release Contractor from its responsibility for performance of its obligations under this Agreement.  Contractor guarantees performance of Contractor Agents hereunder, including all work and activities of Contractor Agents providing services to Contractor in connection with Contractor’s provision of the Services.  Contractor shall be solely responsible for the sole point of contact with Contractor Agents, including payment of any and all charges resulting from the cost of any subcontract between Contractor and Contractor Agents.  To ensure Contractor Agents’ performance, Contractor shall include the AOC as a direct and intended third party beneficiary to each of such subcontracts; provided that, except as the foregoing could rise to the same, nothing contained in this Agreement will create or be construed as creating any contractual relationship between any subcontractor and the AOC.  Contractor shall (a) enter into an agreement substantially in the form set forth in Exhibit D, binding all Contractor Agents to non-use and non-disclosure requirements at least as protective as those on Contractor with respect to the AOC’s Confidential Information in connection with Contractor’s provision of the Services (to the extent that such agreements do not already exist) and (b) cause each such Contractor Agent to enter into such agreement with its employees (to the extent that such agreements do not already exist).

### Contractor shall promptly pay for all services, materials, equipment and labor used by Contractor in providing the Services and shall keep free at all times during the Term and the relevant Termination Assistance Period the premises of the AOC Service Locations from any and all liens through the acts or omissions of Contractor or Contractor Agents.  In the event of a lien on any premises of the AOC Service Locations through the acts or omissions of Contractor or Contractor Agents, Contractor shall promptly acquire an unconditional lien release for such lien.

## Program Staff

.  Contractor shall appoint to the Program Staff (i) individuals with suitable training and skills to perform the Services, and (ii) sufficient technical support personnel to adequately provide the Services.  At the end of every ninety (90) day period after the Effective Date, Contractor shall provide the AOC with a list of all individuals on the Program Staff who are located at an AOC Service Location, and, if applicable, the AOC Service Location to which each such individual is permanently assigned.  At no time shall personnel of Contractor and Contractor Agents located on the AOC Group’s premises provide services on such premises, except which support the AOC Group’s operations.  Contractor shall notify the AOC as soon as possible after dismissing or reassigning any member of the Program Staff whose normal work location is an AOC Service Location.  The AOC shall have the right at any time, at no cost to the AOC, to request that Contractor remove any of its personnel from the Program Staff, if in the AOC’s sole discretion, such personnel is unsatisfactory with respect to performance or conduct.  If the AOC exercises this right, Contractor shall promptly remove such individual from the Program Staff.  Contractor shall maintain backup procedures and conduct the replacement procedures for the Program Staff in such a manner so as to assure an orderly and prompt succession for any Program Staff member who is replaced.  Upon the AOC’s request, Contractor shall make such procedures available to the AOC Group.

## Conduct of Program Staff

.  While at the AOC Service Locations, Contractor shall, and shall cause Contractor Agents to, (1) comply with the requests, standard rules and regulations and policies and procedures of the AOC Group regarding safety and health, security, personal and professional conduct (including the wearing of an identification badge or personal protective equipment and adhering to site regulations and general safety practices or procedures) generally applicable to such AOC Service Locations, and (2) otherwise conduct themselves in a businesslike manner.  Contractor shall (a) enter into an agreement substantially in the form set forth in Exhibit D, binding all Program Staff to non-use and non-disclosure requirements at least as protective as those on Contractor with respect to the AOC’s Confidential Information in connection with Contractor’s provision of the Services (to the extent that such agreements do not already exist); and (b) cause the Program Staff to maintain and enforce the confidentiality provisions of this Agreement and such agreements both during and after their assignment to the Program.  Contractor further shall enter into an agreement with each of the members of the Program Staff who may create materials during performance under this Agreement which assigns, transfers and conveys to Contractor all of such Program Staff member’s right, title and interest in and to any materials (including any Technology and Developed Works) created pursuant to this Agreement, including all Intellectual Property Rights in and to such materials (to the extent that such agreements do not already exist).  Contractor shall conduct a background check, as permitted by law, in accordance with the requirements set forth in Exhibit K (as such requirements may be modified from time to time by the AOC), at Contractor’s cost and expense, on all persons granted access to AOC Data or the premises or Systems of the AOC Group or those of an AOC Agent and provide the results of such background check to the AOC; provided that, the AOC has the right to conduct itself or have conducted all or any part(s) of a background check, and the AOC shall not be limited, in any way, by the requirements set forth in Exhibit K.  Contractor shall notify, in writing, the AOC of all individuals who are members of the Program Staff as of the Effective Date and of all individuals who join the Program Staff at any time during the Term prior to such new Program Staff providing any Services.  Contractor shall reasonably cooperate with the AOC Group in performing such background checks, and shall promptly notify the AOC of any such person refusing to undergo such background checks, and shall, at the AOC’s option and in the AOC’s sole discretion, reassign such person and any other person whose background check results are unacceptable to the AOC Group to another area reasonably satisfactory to the AOC or remove such person from the Program Staff if requested by the AOC.  Contractor shall obtain, to the extent permissible under Applicable Law, all releases, waivers, or permissions required for the release of such information to the AOC Group.

# MANAGEMENT AND CONTROL

.

## Executive Committee

### .  The Parties hereby appoint the representatives identified in Exhibit F to serve on a management committee (the “Executive Committee”).  Contractor shall attend all meetings of the Executive Committee called by the AOC.  The AOC shall designate one of its representatives to act as the chairperson of the Executive Committee.  The Parties shall cause their representatives to the Executive Committee to attend the meetings of the Executive Committee.  The Executive Committee shall be debriefed on a periodic basis at least once each calendar month by the Program Directors and shall review the overall project plan for the Services provided hereunder, which project plan shall include the milestones, Deliverables and delivery schedule for the Services.  A Party may change any of its representatives on the Executive Committee upon written notice to the other Party so long as the Contractor’s representatives have at least the same level of decision-making authority as those individuals set forth in Exhibit F.  In case that the Executive Committee is deadlocked, the AOC shall have the tie-breaking vote.  The AOC and the Contractor shall establish a schedule of regular Executive Committee meetings.

## Change Control Procedures

.

### Either Party may, from time to time, during the Term of the Agreement, provide written notice to the other Party requesting Contract Changes including, for example, changes or additions to any Statement of Work or the Fees, (“Contract Change Request”).  If a Contract Change Request is initiated by Contractor, such Contract Change Request will include a proposed statement of work, at the AOC’s option and election, a “not-to-exceed” or fixed bid amount along with supporting documentation via an agreed-to format and proposed schedule to complete the requested Contract Change.  If a Contract Change Request is initiated by the AOC, such Contract Change Request will include a proposed statement of work and proposed schedule to complete the requested, and Contractor shall respond in good faith in writing to the AOC within three (3) Business Days after Contractor’s receipt of such Contract Change Request with, at the AOC’s option and election, a “not-to-exceed” bid amount using the time and materials rates set forth in Exhibit B or fixed bid amount required to complete the requested Contract Change in accordance with the AOC’s proposed statement of work and schedule.  At the AOC’s option and election, exercisable by written notice to Contractor, the AOC may require (i) Contractor to perform the Contract Change Request pursuant to the AOC’s proposed statement of work, the AOC’s proposed schedule and Contractor’s “not-to-exceed” or fixed bid amount, or (ii) each party to negotiate in good faith Contractor’s “not-to-exceed” or fixed bid amount and any Contractor-proposed changes to the AOC’s proposed statement of work and the AOC’s proposed schedule provided by Contractor to the AOC pursuant to this Section; provided that in no event shall the proposed pricing exceed the rates set forth in Exhibit B.  The AOC may exercise its right to elect subsection (i) above at any time within thirty (30) Business Days following the AOC’s receipt of Contractor’s proposed “not-to-exceed” or fixed bid amount, including, without limitation, after the commencement of negotiations pursuant to subsection (ii) above.  No Contract Change Request shall have any contractually binding effect until this Agreement is amended to reflect the applicable Contract Change; provided, however, that if the AOC initiates a Contract Change Request, and accepts Contractor’s bid amount for Contract Change Request (or Contractor does not submit such report within the three (3) Business Day period set forth above), Contractor may not refuse to accept such Contract Change Request and the Parties shall promptly amend this Agreement to reflect such Contract Change.  Except as set forth in the preceding sentence, any additional fees for all Contract Change Requests will be subject to written agreement.  Contractor may not initiate a Contract Change Request if the AOC requests to change the Courts for which Services for a Project are performed.  Whenever a Contract Change Request causes Contractor to allocate leveraged resources between or among Contractor’s customers, the Program shall receive at least the same priority as it received immediately prior to the Contract Change Request and no other Contractor customer shall receive higher priority in respect of such leveraged resources.  Any dispute relating to Contractor’s inability or unwillingness to make a Contract Change shall be resolved in accordance with Article 22;

### Either party may request Operational Changes.  All Operational Changes shall be subject to the AOC Program Directors’ prior written approval;

### with respect to all Changes, Contractor shall (i) schedule Changes so as not to adversely interrupt the AOC Group’s business operations, (ii) prepare and deliver to the AOC each month a rolling schedule for ongoing and planned Changes for no less than the next three (3) months and (iii) monitor the status of Changes against the applicable schedule; and

### the AOC may, at any time upon notice to Contractor, declare a “freeze” period, during which no Changes may be made; provided, however, that Contractor shall be relieved of its obligation to provide the Services during and solely to the extent affected by the “freeze”.

## Third Party or AOC Services

.  Notwithstanding any request made to Contractor by the AOC pursuant to Section 7.2, the AOC shall have the right to perform or contract with a third party to perform any service within or outside the scope of the Services, including services to augment or supplement the Services or to interface with the Systems of the AOC Group.  In the event the AOC performs or contracts with a third party to perform any such service, Contractor shall cooperate in good faith with the AOC Group and any such third party, to the extent reasonably required by the AOC, and the AOC shall reimburse Contractor for Contractor’s actual out-of-pocket expenses incurred by Contractor in providing such cooperation.  Such cooperation shall include, without limitation, providing such information as a person with reasonable commercial skills and expertise would find reasonably necessary for the AOC or a third party to perform its work relating to the Services.

# CONTINUED PROVISION OF SERVICES

.

## Force Majeure

.  If  Contractor’s performance of any of its obligations pursuant to this Agreement is prevented, hindered or delayed by fire, flood, earthquake, elements of nature or acts of God, acts of war (declared and undeclared), riots, rebellions, revolutions or terrorism, whether foreseeable or unforeseeable, but in all events excluding any nonperformance or failures caused by any strikes, slowdowns or work stoppages by any Program Staff or other personnel of Contractor, Contractor Agents, and Contractor direct and indirect suppliers (each, a “Force Majeure Event”), Contractor shall use its best efforts to recommence performance whenever and to whatever extent possible without delay, including through the use of alternate sources, workaround plans or other means.  To the extent a Party’s performance of any of its obligations pursuant to this Agreement is prevented, hindered or delayed by a Force Majeure Event and such non-performance, hindrance or delay could not have been prevented, then the non-performing, hindered or delayed Party shall be excused for such non-performance, hindrance or delay, as applicable, of those obligations affected by the Force Majeure Event for as long as the Force Majeure Event continues and such Party continues to use its best efforts to recommence performance pursuant to the foregoing sentence.  The Party whose performance is prevented, hindered or delayed by a Force Majeure Event shall immediately notify the other Party of the occurrence of the Force Majeure Event and describe in reasonable detail the nature of the Force Majeure Event.

## Alternate Source

.  If as a result of a Force Majeure Event, Contractor does not perform a Service for a period longer than the applicable period set forth in the Services section of any Statement of Work, and the AOC procures such Services from an alternate source, Contractor shall reimburse the AOC for the costs and expenses incurred by the AOC in procuring such Services, provided, that the AOC continues to pay all fees for those Services that Contractor actually provides pursuant to the terms hereof.  Once Contractor is no longer prevented from performing such Services as the result of such Force Majeure Event, Contractor shall notify the AOC that it is prepared to resume providing such Services.  If a Force Majeure Event affecting an AOC Service Location prevents Contractor from performing any Services and the AOC elects to obtain replacement services for such Services, Contractor shall reimburse to the AOC the difference between the fees the AOC would have paid for such Services under this Agreement and the amount actually paid by the AOC to the party supplying the replacement services.  If Contractor fails to provide the Services in excess of one (1) Business Day, the AOC may terminate this Agreement, in whole or in part, as of a date specified by the AOC in a termination notice to Contractor, and in the event of such termination, Contractor shall pay to the AOC the difference between the fees the AOC would have paid for such Services under this Agreement and the amount actually paid by the AOC to the party supplying the replacement services.  Contractor will not have the right to any additional payments from the AOC, other than fees for those Services that Contractor actually provides under and in accordance with the terms of this Agreement, as a result of any Force Majeure Event.

## Continuation of Services

.  A non-performing Party shall be obligated to mitigate the impact of its non-performance notwithstanding the Force Majeure Event.

## No Payment for Unperformed Services

.  Except as provided in Section 8.2, nothing in this Article shall limit the AOC’s obligation to pay any charges due Contractor under this Agreement; provided, however, that, in the event of a Force Majeure Event, if Contractor fails to provide the Services in accordance with this Agreement, Contractor’s charges to the AOC shall be adjusted in a manner such that the AOC is not responsible for the payment of any charges for those Services that Contractor fails to provide.

## Allocation of Leveraged Resources

.  Whenever a Force Majeure Event causes Contractor to allocate leveraged resources between or among Contractor’s customers, the Program shall receive at least the same priority as it received immediately prior to the Force Majeure Event, with no other Contractor customer having in effect, as of the commencement of the Force Majeure Event, higher priority in respect of such leveraged resources.

# PAYMENTS TO CONTRACTOR

.

## Fees

.  Subject to performance of the Services hereunder, in consideration of Contractor providing the Services, the AOC shall pay to Contractor the Fees in accordance with this Section 9.1.

    - The AOC shall pay to Contractor the fees for the Upgrade Project Services set forth in Exhibit B.  The AOC shall pay to Contractor the fees for the Maintenance and Operations Support Services for the hours authorized by the AOC in a Work Order in accordance with Section (a) and actually worked by Contractor at the rates set forth in Exhibit B.

    - The AOC shall pay to Contractor the fees set forth in Exhibit B for the Optional New Functionality Projects Services and Optional New Functionality Projects Deliverables performed in accordance with the Agreement for the Additional SAP Functions authorized by the AOC in a Work Order in accordance with Section 2.(i) for each Deliverable Accepted by the AOC.

    - The AOC shall pay to Contractor the fees set forth in Exhibit B for the Optional Existing Functionality Projects Services and Optional Existing Functionality Projects Deliverables performed in accordance with the Agreement for the Additional SAP Functions authorized by the AOC in a Work Order in accordance with Section 2.(ii) for each Deliverable Accepted by the AOC.

    - The maximum amount payable to Contractor under this Agreement will not exceed the amount set forth on the cover sheet hereof (the “Maximum Amount Payable”).  This Maximum Amount Payable may be changed only by amendment to this Agreement.

## Expenses

.  Except as expressly set forth in this Agreement, all expenses relating to the Services are included in the Fees and shall not be reimbursed by the AOC.

## Right of Set-Off

.  With respect to any amount that is payable to the AOC by Contractor under this Agreement, the AOC may deduct such entire amount payable by Contractor against the charges otherwise payable or expenses owed to Contractor by AOC under this Agreement.

## Reconciliation

.   At the time of either (i) Final Acceptance of a Court’s ERP System, or (ii) Conditional Acceptance of any Service or Deliverable, the AOC shall have the right to deduct from payment and/or offset (pursuant to Section 9.3) against future payments to Contractor, the amount equal to the difference in the “not-to-exceed” amount set forth in the Work Order for the relevant Service, Deliverable, or Court’s ERP System and the actual amount expended on the relevant Service, Deliverable, or Court’s ERP System at the time of Contractor’s completion and/or delivery thereof for Conditional Acceptance or Final Acceptance, as the case may be (the “Reconciliation Amount”).  Any dispute relating to the Reconciliation Amount shall be resolved in accordance with Article 22.  For avoidance of doubt, any such deduction and/or set-off against future payments shall, correspondingly, adjust the actual amount that the AOC is entitled to retain under Section 10.3 below.

## Delay

.  The Parties acknowledge that the actual amount of damages incurred by the AOC in the event of delay of the Program would be difficult to assess.  Accordingly, for each day of delay with respect to any Key Milestone Date or any Go-Live Date that, as between Contractor and the AOC, is not caused solely by the AOC, the AOC shall have the right to deduct from the amounts payable hereunder the costs and expenses actually incurred by the AOC Group arising out of or related to the Contractor’s delay from the amount due from the AOC to Contractor hereunder.  The Parties agree that the foregoing shall in no event limit any of the AOC’s rights to obtain indirect damages, or direct damages in excess of the foregoing or to seek any other damages or remedy available to it at law or in equity.

## Competitive Pricing

.  The fees paid by the AOC to Contractor shall be at least as low as those fees charged by Contractor to its other customers in local and state government that are receiving services similar to the Services provided to the AOC Group (“Government Contract”).  If, during the Term, Contractor enters into a Government Contract which contradicts the foregoing sentence, Contractor shall (a) give the AOC immediate notice of any such lower pricing, and (b) offer to the AOC an immediate adjustment to the terms of this Agreement to reflect such lower pricing, which shall take effect on the effective date of the relevant Government Contract.  At least once each Contract Year, upon the AOC’s request, an officer of Contractor shall certify to the AOC that this obligation has not been contradicted by any transaction entered into by Contractor since the later of the (1) Effective Date and (2) date of the most recent certification provided by Contractor pursuant to this obligation.

# PAYMENT SCHEDULE AND INVOICES

.

## Fees

.  Each month of the Term and Termination Assistance Period and in such a manner that the AOC receives Contractor’s invoice within ten (10) Business Days after the last day of such month, Contractor shall invoice the AOC, care of the Accounts Payable Department at the AOC with a copy to the AOC Program Director, for the Services satisfactorily performed and the Deliverables Accepted in accordance this Agreement during such month.

## Time of Payment and Detailed Invoices

.  The AOC will not make any advance payments under this Agreement, including any payments for Services.  Payment will be made net sixty (60) days after the AOC’s receipt of itemized invoice amounts, subject to the AOC’s right to retain amounts in accordance with Section 10.3 below and the AOC’s right to withhold amounts disputed by the AOC.  Contractor shall not send an invoice to the AOC for any Service or Deliverable for a Project prior to Conditional Acceptance by the AOC of all Deliverables to be provided with respect to such Project.  Contractor shall provide invoices with the level of detail reasonably requested by the AOC.

## Retention Amount

.

### Final Acceptance.  Notwithstanding the terms of this Section 10, and without limiting the rights of the AOC under Sections 9.3, Section 9.4, and Section 9.5, the AOC shall have the right to withhold fifteen percent (15%) from the amounts to be paid by the AOC to Contractor for all Deliverables to be provided in a particular Project until Final Acceptance by the AOC of all Deliverables to be provided with respect to such Project.

### System Defect.  Notwithstanding any conflicting terms of this Section 10, and without limiting the rights of the AOC under Section 9.3, Section 9.4, and Section 9.5, the AOC shall have the right to withhold payment with respect to any Project (or otherwise) based on any activities performed by Contractor that materially degrades the performance or renders unusable the ERP System by the AOC or one or more Courts in each case as determined by the AOC (“System Defect”).  The AOC’s right to exercise the foregoing shall continue until (i) such System Defect has been remedied by Contractor and/or (ii) the AOC’s Acceptance of the relevant Services or Deliverables performed which gave rise to such System Defect.

# TAXES

- .

- Unless otherwise required by law, the AOC is exempt from federal excise taxes and no payment will be made for any personal property taxes levied on Contractor or on any taxes levied on employee wages. The AOC shall only pay for any federal, state or local sales, service, use, or similar taxes imposed on the Services rendered or Deliverable(s) supplied to the AOC pursuant to this Agreement.

# AUDITS

.

## Services

.  Except with respect to records and supporting documentation subject to Section (a) below, upon reasonable prior notice (except with respect to “snap” audits (e.g., safety and data/physical security audits) of the AOC Service Locations) from the AOC, Contractor shall provide, and shall cause Contractor Agents to provide, the AOC Group, AOC Agents and any regulatory entity with reasonable access and any reasonable assistance that they may require for the purpose of performing audits, including intellectual property audits to confirm compliance with the terms and conditions hereof, and audit the Services and related operational processes and procedures relating to the Services.  Subject to the provisions of Article 22, if any audit by an auditor designated by the AOC or a regulatory authority results in Contractor being notified that Contractor or Contractor Agents are not in compliance with this Agreement, any applicable audit requirement or any Contractor Applicable Law, Contractor shall, and shall cause Contractor Agents to, promptly take actions to comply as directed by the AOC.

## Records

.

### Contractor agrees that, upon the AOC’s request, the AOC or its designated representative shall have the right to audit and copy any records and supporting documentation pertaining to performance under this Agreement in accordance with California Government Code Section 77206(c) (but excluding any cost information or internal financial audit reports except to the extent necessary to confirm the accuracy of payments made under this Agreement).  Contractor agrees to maintain such records for possible audit for a minimum of three (3) years after final payment, unless a longer period of records retention is stipulated by Applicable Law.  Contractor agrees to allow the auditor(s) access to such records during normal business hours and to allow interviews of any employees or others who might reasonably have information related to such records.  Further, Contractor agrees to include a similar right of the AOC to audit records and interview staff in any subcontract related to performance of this Agreement.  Any third party auditor designated by the AOC must execute a reasonable nondisclosure Agreement with the AOC that protects the Confidential Information of Contractor and contains confidentiality provisions at least as stringent as those set forth in this Agreement.  Any audit conducted under this Agreement shall be conducted during normal business hours upon reasonable advance written notice; provided that Contractor shall not be required to make such records available for inspection more than once per year unless otherwise provided for under this Agreement.

### If, as a result of an audit hereunder, the AOC determines that Contractor has overcharged the AOC, it shall notify Contractor of the amount of any overcharge and Contractor shall promptly pay to the AOC the amount of such overcharge, plus Interest, calculated from the date of receipt by Contractor of such overcharged amount until the date of payment to the AOC.

### In addition to the AOC’s rights set forth in subsection (b) above, in the event any such audit reveals an overcharge to the AOC of five percent (5%) or more in the aggregate of the Fees paid by the AOC during any Contract Year (net of any undercharges in such Contract Year), Contractor shall, at the AOC’s option, issue to the AOC a credit against the Fees, or reimburse the AOC, in either case in an amount equal to the cost of such audit.

### Contractor shall make available promptly to the AOC the results of a review or audit conducted by Contractor, Contractor Agents, or their respective contractors, agents or representatives (including internal and external auditors), relating to Contractor’s operating practices and procedures to the extent relevant to the Services or the AOC.

## Facilities

.  Contractor shall provide to the AOC Group and AOC Agents, on Contractor’s premises (or, if the audit is being performed of a Contractor Agent, the Contractor Agent’s premises if necessary), space, office furnishings (including lockable cabinets), telephone and facsimile services, utilities and office-related equipment and duplicating services as the AOC Group or such AOC Agents may reasonably require to perform the audits described in this Article.

# REPRESENTATIONS AND WARRANTIES

.

## Duration of Representations and Warranties

.  Except as otherwise expressly stated in this Agreement, each Party agrees that the representations and warranties such Party makes in this Article 13 shall be true and accurate as of the Effective Date, during the Term and during each Termination Assistance Period, and after expiration or termination of this Agreement as set forth in Section (a).

## Preparation

.  Contractor represents that:  (i) it has had sufficient access to, and opportunity to inspect, all material components, workings, capabilities, procedures, and capacities of the AOC’s networks, equipment, hardware, and software associated with the provision of the Services and Deliverables, and the operation, support, and maintenance of the Systems, and for full and complete analysis of the AOC’s requirements in connection therewith (as specified in this Agreement); (ii) it has performed sufficient due diligence investigations regarding the scope and substance of the Services, the Systems, and the Deliverables; (iii) it has received sufficient answers to all questions that it has presented to the AOC regarding the scope and substance of the Services, the Systems, and the Deliverables; and (iv) it is capable in all respects of providing the Services and Deliverables, and of operating, supporting, and maintaining the Systems, in accordance with this Agreement.  Contractor hereby waives and releases any and all claims that it now has or hereafter may have against the AOC based upon any inaccuracy or incompleteness of the information it has received with regard to the scope and substance of the Services, the Systems, or the Deliverables.  Further, Contractor covenants that it shall not seek any judicial rescission, cancellation, termination, reformation, or modification of this Agreement or any provision hereof, nor any adjustment in the Fees to be paid for the Services, based upon any such inaccuracy or incompleteness of information except where such information was willfully withheld or intentionally misrepresented by the AOC.

## Compliance with Laws and Regulations; Consents

.  Contractor represents and warrants to the AOC that it shall (i) comply with all Contractor Applicable Laws, (ii) ensure that all facilities used by Contractor or Contractor Agents to provide the Services comply with all Applicable Laws, and (iii) obtain all Exit Consents.

## Authorization

.  Each Party represents and warrants to the other Party hereto that: (i) it has full power and authority to enter into this Agreement, to grant the rights and licenses herein and to carry out the transactions contemplated by this Agreement; (ii) the execution, delivery and performance of this Agreement, and the consummation of the transactions contemplated by this Agreement, have been duly authorized by all requisite corporate and state action on the part of each Party; and (iii) each Party shall not, and shall cause the Contractor Agents or AOC Agents, as the case may be, not to, enter into any arrangement with any third party which could reasonably be expected to abridge any rights of the other Party under this Agreement.  Each Party represents and warrants to the other Party hereto that its execution, delivery and performance of this Agreement will not constitute: (x) a violation of any judgment, order or decree; (y) a material breach under any material contract by which it or any of its material assets are bound; or (z) an event that would, with notice or lapse of time, or both, constitute such a breach.

## Inducements

.  Contractor represents and warrants to the AOC that no gratuities (in the form of entertainment, gifts, or otherwise) were offered or given by Contractor or any agent or representative of Contractor, to any officer or employee of the AOC Group with a view toward securing this Agreement or securing favorable treatment with respect to any determinations concerning the performance of this Agreement.  For breach or violation of this Section, the AOC will have the right to terminate this Agreement, either in whole or in part, and any loss or damage sustained by the AOC in procuring on the open market any items that Contractor agreed to supply will be borne and paid for by Contractor.

## Absence of Litigation

.  Contractor represents and warrants to the AOC that there is no claim, or any litigation, proceeding, arbitration, investigation or controversy pending to which Contractor, any Contractor Affiliate, or any Contractor Agent is a party, relating to the provision of the Services hereunder, and which would have an adverse effect on Contractor’s ability to enter into this Agreement or Contractor’s or any Contractor Agent’s ability to perform their respective obligations hereunder and, to the best of Contractor’s knowledge, no such claim, litigation, proceeding, arbitration, investigation or material controversy has been threatened or is contemplated.

## Work Standards

.  Contractor represents and warrants to the AOC that the Services will be rendered with promptness and diligence, will be executed in a professional and workmanlike manner and will conform to the requirements of this Agreement (including all Specifications and Related Documentation).  The AOC’s approval of any of the foregoing Specifications and Related Documentation will not relieve Contractor of its obligations under this warranty.  Contractor further represents and warrants that its performance of the Services shall not cause the ERP Software not to accurately perform each of the Functional Requirements.  During the Term of this Agreement and the Termination Assistance Period, Contractor shall, at its sole cost and not as part of the charges for the Services, correct any non-conformity with the foregoing representation and warranty and will use best efforts to do so as expeditiously as possible.

## Non-Infringement

.  Contractor represents and warrants to the AOC that it will perform its responsibilities under this Agreement in a manner that, and such that each Project, Service, and Deliverable, (i) does not infringe, or constitute an infringement, misappropriation or violation of, any copyright or trade secret of any third party, and (ii) to the best of Contractor’s knowledge, does not infringe any patent rights or trademarks of any third party.

## Works

.  Contractor represents and warrants to the AOC that it is and will be either the owner of, or authorized to use for its own and the AOC’s benefit, all Contractor Works and Third Party Works used and to be used in connection with the Services.

## Efficiency and Cost Effectiveness

.  Contractor represents and warrants to the AOC that it will: (i) use its best efforts to use efficiently the resources or services necessary to provide the Services; and (ii) use its best efforts to perform the Services in the most cost efficient manner consistent with the required level of quality and performance.

## ERP System and Deliverables

.  Contractor hereby represents and warrants to the AOC that with respect to each Project, the ERP System and all Deliverables corresponding to such Project will, for a period of thirteen (13) months from the date of Final Acceptance of the final Deliverable for such Project (the “Warranty Period”), conform to the Specifications and shall be free of defects in material and workmanship if applicable.  In the event of any nonconformity with the foregoing warranty (“Defect”) which occurs during the Warranty Period, Contractor shall, at no cost to the AOC, correct the Deliverable containing such Defect within one (1) Business Day after notice thereof by the AOC Group (unless otherwise agreed to in writing by the Parties).  The foregoing warranty shall be in addition to any other warranties provided herein and by any Third Parties to the extent applicable.

## Malicious Code

.  Contractor represents and warrants to the AOC that it will employ the most current available anti-virus programs and policies to ensure that no forms of Malicious Code are inadvertently introduced into the ERP System, or any Deliverables or Developed Works or any Systems of the AOC Group or AOC Agents.  Contractor represents and warrants to the AOC that it will not incorporate Malicious Code into the ERP System, or any Deliverables, Developed Works or Systems of the AOC Group or AOC Agents.  With respect to any Malicious Code that may be part of the ERP System or any such Deliverables, Developed Works or Systems of the AOC Group or AOC Agents, Contractor represents and warrants that it will not invoke such disabling code at any time.  Without limiting any other right or remedy of the AOC, if any Malicious Code is found to have been introduced into the ERP System or any such Deliverables, Developed Works or Systems of the AOC Group or AOC Agents, Contractor will notify promptly the AOC in writing of such introduction and, at no additional charge to the AOC, assist the AOC in reducing the effects of such Malicious Code, and if the Malicious Code causes an interruption of, or otherwise a loss of, operational efficiency or data in the ERP System, or any Deliverable, Developed Works, System of the AOC Group or AOC Agents or operations of the AOC business operations generally, Contractor shall restore operational efficiency and to the maximum extent possible, restore data or, when not possible, mitigate losses to the maximum extent possible.

## Effect of Breach of Representations and Warranties

.  The rights and remedies of the AOC provided in this Article 13 will not be exclusive and are in addition to any other rights and remedies provided by law or under this Agreement.

## DISCLAIMER

.  EXCEPT AS SPECIFIED IN THIS AGREEMENT, NEITHER THE AOC NOR CONTRACTOR MAKES ANY WARRANTIES HEREUNDER WITH RESPECT TO THE SERVICES OR THE SYSTEMS OF THE AOC GROUP OR AOC AGENTS, OR ANY PART THEREOF AND EACH EXPLICITLY DISCLAIMS ALL OTHER WARRANTIES, EXPRESS OR IMPLIED, INCLUDING THE IMPLIED WARRANTIES OF MERCHANTABILITY, NONINFRINGEMENT AND FITNESS FOR A SPECIFIC PURPOSE.

# TERM AND TERMINATION

.

## Term

.  The term of this Agreement shall commence upon the Effective Date and shall continue in full force and effect until the later of Final Acceptance of the final Deliverable for the Projects for which Work Orders have been authorized in writing by the AOC, or three (3) years (“Initial Term”), unless earlier terminated in accordance with the termination provisions contained in this Agreement. The AOC, in its sole discretion, shall have the ability to renew this Agreement for up to two (2) additional successive one (1) year periods (each an “Extension Period”).

## Termination for Convenience

.

### The AOC may terminate this Agreement, in whole or in part, for convenience, from time to time, if the AOC determines that a termination is in the AOC’s interest.  The AOC may so terminate this Agreement upon written notice to Contractor specifying the extent of termination and the effective date thereof (“Notice of Termination for Convenience”).  Contractor agrees that, as to the terminated portion of the Services under this Agreement, this Agreement will be deemed to remain in effect until such time as the termination settlement, if any, is concluded and this Agreement will not be void.

### After receipt of a Notice of Termination for Convenience, and except as otherwise directed by the AOC, Contractor shall immediately proceed with the following obligations, as applicable, regardless of any delay in determining or adjusting any amounts due under this Section 14.2.  Contractor shall (i) stop work as specified in the Notice of Termination for Convenience, (ii) place no further subcontracts except as necessary to complete the continued portion of this Agreement, (iii) terminate all subcontracts to the extent they related to the work terminated, and (iv) settle all outstanding liabilities and termination settlement proposals arising from the termination of the subcontracts or portion thereof, the approval or ratification of which will be final for purposes of this Section 14.2.

### Upon termination for convenience under this Section 14.2 (“Termination for Convenience”), the AOC shall pay Contractor amounts due for (i) all Accepted Deliverables, and (ii) the reasonable and necessary noncancellable costs incurred by Contractor in performing Services prior to the effective date of termination (other than on the Accepted Deliverables) so long as such costs have been pre-approved in writing by the AOC.  Contractor shall submit a termination settlement proposal within thirty (30) days of the effective date of such termination, with a complete statement of all such costs, including the costs of terminating subcontracts, if any. The AOC may withhold from these amounts any sum the AOC reasonably determines to be necessary to protect the AOC Group and AOC Agents against loss because of outstanding liens or claims of former lien holders. Upon expiration or termination for any reason, and full and final payment of undisputed amounts due, the AOC shall have the right to take possession of any partially completed Deliverables and any other Developed Works. In such event, Contractor shall deliver to the AOC any and all materials or work product relating to such partially completed Deliverables and Developed Works, and hereby assigns and agrees to assign all of Contractor’s right, title and interest in and to such partially completed Deliverables and Developed Works (other than that portion containing Contractor Works) and related materials and work product, and any and all Intellectual Property Rights therein or thereto.

## Termination for Cause

.

### The AOC may, by written notice of breach to Contractor, terminate this Agreement in whole or in part if Contractor breaches any of its obligations under this Agreement, and does not cure such breach within thirty (30) days of receipt of a notice of breach stating the AOC’s intent to terminate.

### If the AOC terminates this Agreement, in whole or in part, for Contractor’s breach, it may acquire from third parties, under the terms and in the manner the AOC considers appropriate, goods or services similar to those terminated, and Contractor shall be liable to the AOC for any excess costs for those goods or services so long as the AOC has used commercially reasonable efforts to mitigate such costs.  However, Contractor shall continue the Services not terminated hereunder.

### If this Agreement is terminated by the AOC for Contractor’s breach, in whole or in part, the AOC may require Contractor to transfer title and deliver to the AOC, as directed by the AOC, any (i) completed Deliverables and Developed Works, and (ii) partially completed Deliverables and Developed Works that Contractor has produced or acquired for the terminated portion of this Agreement ((i) and (ii) collectively referred to as, “Materials”), provided that the AOC has paid all undisputed amounts due with respect thereto.

### Except as expressly provided in this Section 14.3, the AOC Group and AOC Agents shall incur no liability by virtue of terminating for Contractor’s breach.

### The AOC’s failure to perform any of its responsibilities set forth in this Agreement will not be deemed to be grounds for termination by Contractor; provided, however, that Contractor’s nonperformance of its obligations under the Agreement will be excused if and to the extent: (i) such Contractor nonperformance results from the AOC’s failure to perform its responsibilities; and (ii) Contractor provides the AOC with reasonable notice of such nonperformance and uses commercially reasonable efforts to perform notwithstanding the AOC’s failure to perform.

## Termination for Non-Appropriation of Funds

.  Contractor acknowledges that funding for this Agreement beyond the current appropriation year is conditioned upon appropriation by the California Legislature of sufficient funds to support the activities described in this Agreement.  Without limiting the foregoing, the AOC may terminate this Agreement without prejudice to any right or remedy of the AOC Group for lack of legislative appropriation of funds.  If expected or actual funding is withdrawn, reduced or limited in any way prior to the expiration or other termination of this Agreement, the AOC may terminate this Agreement in whole or in part by written notice to Contractor.  Such termination shall be in addition to the AOC’s rights to terminate for convenience or cause.  If this Agreement is terminated for non-appropriation: (i) the AOC will be liable only for payment in accordance with the terms of this Agreement for Services rendered and expenses incurred prior to the effective date of termination; and (ii) Contractor shall be released from any obligation to provide further Services pursuant to this Agreement to the extent affected by such termination.

## Termination for Force Majeure

### .

### The AOC may, by written notice of breach to Contractor, terminate this Agreement in whole or in part if Contractor fails to commence providing Services prior to the expiration of the AOC’s notice as provided under Section 8.2.

### If the AOC terminates this Agreement, in whole or in part, under this Section 14.5, the AOC shall pay Contractor amounts due for all Deliverables that have been Accepted.  Contractor shall submit a termination settlement proposal in accordance with Section (c), with a complete statement of all such costs, including the costs of terminating subcontracts, if any.  The AOC may withhold from these amounts any sum the AOC determines to be necessary to protect the AOC against loss because of outstanding liens or claims of former lien holders.

## Additional Rights and Remedies of the AOC for Breach

.

### The AOC reserves the right to offset the reasonable cost of all damages caused to the AOC against any outstanding invoices or amounts owed to Contractor or to make a claim against Contractor therefor.

### Except as otherwise expressly set forth herein, the rights and remedies of the AOC upon termination of this Agreement pursuant to this Article 14 are in addition to any other rights and remedies provided by law or under this Agreement.

## Survival

.

### Generally.  Termination of this Agreement shall not affect the rights and/or obligations of the Parties that arose prior to any such termination (unless otherwise provided herein) and such rights and/or obligations shall survive any such expiration or termination.  Except as otherwise specifically set forth in this Agreement, the following articles and sections shall survive the expiration or termination of this Agreement for any reason, whether in whole or in part: Articles 1, 14, 16, 17, 18, 20, 22 and 23, and Sections 12.2, 12.3, 13.1, and 13.8.  All other articles and sections shall terminate upon the expiration or termination of this Agreement for any reason, whether in whole or in part, except as provided in Sections (b) and (c) below.

### Termination by the AOC for Convenience, Termination by Contractor for Cause, and Termination by the AOC for Non-Appropriation of Funds.  If this Agreement is terminated, whether in whole or in part, by (i) the AOC pursuant to Section 14.2, (ii) Contractor pursuant to Section 14.3 or (iii) the AOC pursuant to Section 14.4, in addition to the surviving articles and sections set forth in Section (a), the following articles and sections shall survive: (1) Articles 2, 3, 4, 5, 7, 8, 9, 10 and 11 (all of these Articles shall survive only with respect to those Services that Contractor continues to be obligated to provide, including Termination Assistance Services); (2) Articles 6 and 21 (all of these Articles shall survive only for so long as Contractor is obligated to provide some Services, including Termination Assistance Services); and (3) Sections 12.1, 13.3, 13.4, 13.5, 13.6, 13.7, 13.8, 13.9, 13.11 and 13.12 (all of these Sections shall survive only with respect to Services that Contractor continues to be obligated to provide, including Termination Assistance Services).

### Termination by the AOC for Cause, and for Force Majeure. If this Agreement is terminated, whether in whole or in part, by the AOC pursuant to Sections 14.3, 14.4, or 14.5, the articles and sections set forth in Section (a) shall survive, and the articles and sections set forth in Section (b) shall survive for the applicable periods set forth in Section (b); provided that the AOC shall have no payment obligations with respect to any Termination Assistance Services related to Services terminated by the AOC.

# TERMINATION ASSISTANCE; KNOW HOW TRANSFER

.

## Services

.  At the AOC’s request and option, during the period commencing upon the date of expiration or earlier termination of this Agreement, in whole or in part, and expiring up to six (6) months thereafter (“Termination Assistance Period”), Contractor shall provide to the AOC or to its designee (collectively, “Successor”) at the Termination Assistance Fees the services described in Exhibit H (“Termination Assistance Services Schedule”) and any other services reasonably necessary to enable the AOC to obtain from another vendor, or to provide for itself, services to substitute for or replace the services provided by Contractor, together with all other services to allow the Services to continue without interruption or adverse effect and to facilitate the orderly transfer of the Services to the Successor (collectively, the “Termination Assistance Services”).  At the AOC’s option, Termination Assistance Services will be provided to the AOC by Contractor regardless of the reason for termination or expiration.  At the AOC’s option and election, the AOC may extend the Termination Assistance Period for an additional six (6) months at the Termination Assistance Fees.  Successor shall have the right to extend offers of employment to all Contractor personnel assigned to or working on the Program.  Contractor will provide reasonable access to these personnel and will not interfere with Successor’s efforts to hire them.

## Transfer of Transferred Know-How

.  At the AOC’s request, and at no additional charge to the AOC, Contractor shall train the AOC Group in the use of and transfer the subject matter set forth in Exhibit G, as such Exhibit may be amended for the Statement of Work,  regarding the ERP Software, Deliverables, Developed Works and Services (“Transferred Know-How”) to the AOC and/or Successors, to enable the AOC in becoming self-reliant with respect to the functions, features, implementation, operation, support and maintenance of the ERP Software, Deliverables, Developed Works and Services.  Contractor shall provide to the AOC and its designees during the Termination Assistance Period sufficient technical assistance to transfer Transferred Know-How, all as reasonably necessary for the AOC to become self-reliant with respect to the functions, features, implementation, operation, support and maintenance of the Deliverables and Services, all as further described in Exhibit G (“Transferred Know-How Schedule”).  In addition, as part of the transfer of Transferred Know-How process described above, Contractor shall deliver to the AOC all copies of Source Code for all completed and partially completed Deliverables.

## Breach of Termination Assistance Services

.  If Contractor breaches (or attempts or threatens to breach) its obligations to provide the AOC with Termination Assistance Services or services provided under Section 15.2, the AOC will be irreparably harmed and may proceed directly to court.  If a court should find that Contractor has breached (or attempted or threatened to breach) any such obligations, Contractor agrees that without any additional findings of irreparable injury or other conditions to injunctive relief, it will not oppose the entry of an order compelling performance by Contractor and restraining it from any further breaches (or attempted or threatened breaches).

## Exit Rights

.  Upon the AOC’s request, Contractor shall obtain all Exit Consents from third parties and shall assign, and cause Contractor Agents to assign, to the Successor any contracts for services provided by third parties to Contractor and used by Contractor to provide the Services, as set forth in Exhibit H as of the date of termination or expiration of this Agreement, in whole or in part, or during the Termination Assistance Period.

# DATA, COMMUNICATIONS AND RECORDS

.

## Ownership of AOC Data

.  All AOC Data provided by the AOC Group and AOC Agents is and will remain the property of the AOC Group and AOC Agents, respectively, or their respective contractors and agents, as applicable.  As between the AOC and the Contractor, the AOC shall have all right, title and interest, including worldwide ownership of trade secret rights, copyrights and patents, in and to the AOC Data and all copies made from it.  Except as set forth herein, without the AOC’s approval (in its sole discretion), the AOC Data shall not be (1) used by Contractor or Contractor Agents other than in connection with providing the Services, (2) disclosed, sold, assigned, leased or otherwise provided to third parties by Contractor or Contractor Agents or (3) commercially exploited by or on behalf of Contractor or Contractor Agents.

## Correction of Errors

.  At Contractor’s expense, Contractor shall promptly correct any errors or inaccuracies in the AOC Data and the reports delivered under this Agreement, to the extent such errors or inaccuracies were caused by Contractor or Contractor Agents.  At the AOC’s request and expense, Contractor shall promptly correct any other errors or inaccuracies in the AOC Data or such reports in accordance with applicable AOC policies and procedures.

## Return of Data

.  From time to time and upon the AOC’s request, the AOC Data will be returned to the AOC in a form acceptable to the AOC, or if the AOC so elects, will be destroyed; provided that if Contractor’s ability to perform the Services as provided herein are adversely affected thereby, Contractor shall be excused from its performance with respect thereto only to the extent of such adverse effect.

# PROPRIETARY RIGHTS

.

## AOC Works

.  As between Contractor and the AOC, except as expressly provided herein, the AOC retains all of its rights, title and interest in and to AOC Works.  As of the Effective Date, Contractor will be granted a limited, non-exclusive, royalty-free license during the Term to use, access, copy, maintain, modify, enhance and create derivative works of AOC Works solely as necessary for and for the sole purpose of providing the Services.  Except as expressly provided in this Section 17.1, Contractor may not use AOC Works for any other purpose, and may not sublicense any rights with respect to such Works.  Contractor will cease use of such Works upon expiration of this Agreement, or termination, in whole or in part, of this Agreement to which such Works relate.

## Contractor Works

.

### As between Contractor and the AOC, except as expressly provided herein, Contractor retains all of its right, title and interest in and to all Contractor Works.

### The AOC shall have the right to approve in writing the introduction of any Contractor Works into any Deliverable prior to such introduction.  Upon introduction of any Contractor Works into any Deliverable, Contractor grants to the AOC Group and AOC Agents, rights of access to, and use of, Contractor Works during the Term as reasonably necessary for the conduct of the AOC Group’s business use solely in connection with any Deliverables.  At the expiration or upon any whole or partial termination of the Agreement, Contractor hereby grants to the AOC, without additional charge, a perpetual, irrevocable, fully paid-up, worldwide, non-exclusive license to use, reproduce, perform, display, transmit, distribute, modify, create derivative works of, make, have made, sell, offer for sale and import Contractor Works (and with respect to Contractor Works that are software, Source Code for such software) and to sublicense, either directly or indirectly, such rights to other entities, in each case for the purpose of conducting the AOC Group’s business.

## Third Party Works

.  The AOC shall have the right to approve in writing the introduction of any Third Party Works into any Deliverable prior to such incorporation.  Unless otherwise agreed by the Parties in writing, prior to the introduction of any Third Party Works into any Deliverable, Contractor shall obtain the right to grant and shall grant the AOC, together with their respective subcontractors and consultants, without additional charge, a perpetual, irrevocable, fully paid-up, worldwide, non-exclusive license to use, reproduce, perform, display, transmit, distribute, modify, create derivative works of, make, have made, sell, offer for sale and import such Third Party Works (and with respect to Third Party Works that are software, copies of Source Code for such software) and to sublicense such rights, either directly or indirectly, to other entities for the purpose of conducting the AOC Group’s business. Contractor further agrees to be bound by any third party terms or conditions that may apply to Contractor’s use or access of Third Party Works hereunder.

## Rights in Developed Works

.  Contractor hereby irrevocably assigns, transfers and conveys to the AOC without further consideration all worldwide right, title and interest in and to the Developed Works.  Contractor further agrees to execute any documents or take any other actions as may be reasonably necessary, or as the AOC may request, to perfect the AOC’s or its designee’s ownership of any Developed Works and to obtain and enforce Intellectual Property Rights in or relating to Developed Works.  Contractor may use Developed Works solely to provide the Services during the Term of this Agreement and, if applicable, the Termination Assistance Period.

## Notice of Development

.  Contractor shall promptly notify the AOC upon the completion of the development, creation or reduction to practice of any and all Developed Works and submit to the AOC any patent disclosure statements applicable to the Developed Works.

# CONFIDENTIALITY

.

## General Obligations

.  All financial, statistical, personal, technical and other data and information which are designated confidential by a Party (“Disclosing Party”), or, if not so designated, is nonpublic information that under the circumstances surrounding disclosure ought to be treated as confidential, and made available to the other Party (“Receiving Party”) in order to carry out the Agreement, or which become available to the Receiving Party in carrying out the Agreement  (“Confidential Information”) will remain the property of the Disclosing Party.  All Deliverables, Developed Works and AOC Data shall be deemed Confidential Information of the AOC, the individual Courts, or each AOC Agent, as applicable.  The Receiving Party shall protect the Confidential Information of the Disclosing Party from unauthorized use and disclosure and shall use at least the same degree of care, but no less than a reasonable degree of care, to safeguard the Confidential Information of the Disclosing Party as it employs with respect to its own information of a similar nature.  Notwithstanding any other provision of this Article 18, with respect to disclosures to the AOC Group and AOC Agents, the AOC’s compliance with this Article 18 shall (i) be subject to the AOC Group’s and each AOC Agent’s compliance with all Applicable Laws, and (ii) only apply if the AOC’s Business Services Manager consents in writing in advance, on a disclosure-by-disclosure basis, that the disclosure will be protected as set forth in this Article 18, which consent shall not be unreasonably withheld.  The Receiving Party shall require that its employees, agents and subcontractors comply with the confidentiality restrictions of this Agreement.  Subject to the provisions of this Article 18, the AOC may disclose Contractor Confidential Information to its subcontractors and consultants as reasonably necessary for the conduct of the AOC Group’s business, provided that such subcontractor or consultant has signed a reasonable nondisclosure agreement.  In the event of unauthorized disclosure or loss of Confidential Information, the Receiving Party shall immediately notify the Disclosing Party in writing.  The obligations in this Section shall not restrict any disclosure pursuant to any applicable law or by order of any court or government agency (provided that the Receiving Party shall give prompt notice to the Disclosing Party of such order in such time as to permit the Disclosing Party to participate in the response to any such order) and shall not apply with respect to information that (1) is independently developed by the Receiving Party without violating the Disclosing Party’s proprietary rights as shown by the Recipient’s written records, (2) is or becomes publicly known (other than through unauthorized disclosure), (3) is disclosed by the owner of such information to a third party free of any obligation of confidentiality, (4) is already known by the Receiving Party at the time of disclosure, as shown by the Recipient’s written records, and the Receiving Party has no obligation of confidentiality other than pursuant to this Agreement or any confidentiality agreements entered into before the Effective Date between AOC and Contractor, (5) is rightfully received by the Receiving Party free of any obligation of confidentiality, or (6) with respect solely to a particular disclosure, such disclosure is approved in writing by the Disclosing Party.

## Unauthorized Acts

.  Without limiting either Party’s rights in respect of a breach of this Article, the Receiving Party shall:

### immediately notify the Disclosing Party of any unauthorized possession, use or knowledge, or attempt thereof, of the Confidential Information by any person or entity that may become known to the Receiving Party;

### immediately furnish to the Disclosing Party the details of the unauthorized possession, use or knowledge, or attempt thereof, known by the Receiving Party and assist the Disclosing Party in investigating or preventing the recurrence of any unauthorized possession, use or knowledge, or attempt thereof, of Confidential Information;

### cooperate with the Disclosing Party in any litigation and investigation against third parties deemed necessary by the Disclosing Party to protect its proprietary rights; and

### immediately use its commercially reasonable efforts to prevent a recurrence of any such unauthorized possession, use or knowledge, or attempt thereof, of Confidential Information.

## Return of Confidential Information

.  From time to time and upon the AOC’s request, the Confidential Information of the AOC Group, including copies thereof, will be returned to the AOC Group, or if the AOC so elects, will be destroyed.

# INDEMNITIES

.

## General Indemnity

.  Contractor shall indemnify, defend (if the AOC elects not to control the defense pursuant to Section 19.4) and save harmless the AOC and the AOC Group and their respective officers, agents and employees from and against any and all losses, costs, including reasonable attorneys’ fees, liabilities, damages, and deficiencies, including interest, penalties and settlement amounts entered into, in each case, with respect to any and all third party claims:  (i) caused by or resulting in whole or in part from Contractor’s acts or omissions constituting bad faith, willful misconduct, gross negligence or reckless disregard of it duties under this Agreement; (ii) accruing or resulting to any and all contractors, subcontractors, suppliers, laborers and any other person, firm or corporation furnishing or supplying work, services, materials or supplies in connection with the performance of this Agreement; (iii) arising out of or related to Contractor’s breach of its confidentiality obligations under this Agreement; (iv) arising out of any violation by Contractor or its employees or Contractor Agents of any Contractor Applicable Law or the reasonable policies and procedures adopted in writing and provided to the Contractor from time to time during the Term of this Agreement or the Termination Assistance Period that it is obligated to comply with hereunder; or (v) arising out of or related to a breach of Contractor’s representations and warranties with respect to itself and Contractor Agents as set forth in Article 13.  Notwithstanding any negligence on the part of the AOC or the AOC Group, Contractor shall perform its obligations under this Section 19.1 to the extent such damages did not arise from the negligence of the AOC Group or AOC Agents.

## Intellectual Property Indemnity

.

### Contractor shall indemnify, defend (if the AOC elects not to control the defense pursuant to Section 19.4) and save harmless the AOC Group, AOC Agents and their respective officers, agents and employees from and against any and all losses, costs, including reasonable attorneys’ fees, liabilities, damages, and deficiencies, including interest, penalties and settlement amounts entered into, in each case, with respect to any and all third party claims which arise out of any actual or alleged infringement or misappropriation of any patent, trade secret, copyright or other proprietary rights by (including use of) the Deliverables, Developed Works, Contractor Works, software, systems, or other subject matter created or provided by Contractor or Contractor Agents to the AOC Group or AOC Agents under this Agreement (collectively, the “Covered Items”).  The AOC will notify Contractor in writing within thirty (30) days of the AOC’s first knowledge of such claim.

### If any Covered Items are held to, or the AOC or Contractor believe they may, infringe any third party Intellectual Property Rights, then Contractor shall at the AOC's request: (1) obtain for the AOC Group and AOC Agents (including their respective subcontractors) the right to continue to use such Covered Items as provided in this Agreement; or (2) replace or modify such Covered Items so as to make them non-infringing, provided that the replacement materials or modified Covered Items provide functionality substantially the same as the unmodified Covered Items.  Contractor shall have no liability for any claim of infringement under this Section 19.2 to the extent based on (i) the use of a superseded or altered release of any Covered Items by the AOC if the infringement could have been avoided by the use of the current unaltered release of such Covered Items that Contractor provided to the AOC and the AOC had agreed in advance to install; (ii) the use of such Covered Items by the AOC other than in accordance with their Specifications as delivered in writing in advance to the AOC by Contractor, (iii) use of information or materials not provided by Contractor with the Covered Items (unless such information or materials were approved by Contractor or the Covered Items were intended to be used with such information or materials), if the infringement could have been avoided by the use of the Covered Items alone; or (iv) Covered Items necessarily created to meet AOC-designed specifications, without the use of the Contractor's judgment (as such specifications may be modified by the AOC via a Contract Change under Section 7.2).  The provisions of Section 13.8 and this Section 19.2 set forth the entire obligation of Contractor, and the AOC’s sole remedy(ies), with respect to any claim or matter with regard to intellectual property or proprietary rights infringement by the Covered Items.

## Personal Injury and Tangible Property Damage by Contractor

.  Contractor will indemnify, defend (if the AOC elects not to control the defense pursuant to Section 19.4) and save harmless the AOC Group, AOC Agents and their respective officers, agents and employees from any and all third party liability of any nature or kind, including any losses, costs, liabilities, damages, settlement amounts entered into an deficiencies, including interest, penalties and reasonable attorneys' fees, on account of personal injuries, death, or damage to tangible personal or real property in any way incident to, or in connection with, or arising out of the negligence of Contractor or Contractor Agents. Notwithstanding any negligence or willful misconduct on the part of the AOC, Contractor shall perform its obligations under this Section 19.3 to the extent such damages did not arise from the negligence of the AOC.

## Control of Defense and Settlement

.

### Any defense counsel retained by Contractor to defend an indemnified party in any claim, action, suit or proceeding covered under Contractor’s indemnity obligations (“Claim” or “Claims”) shall be subject to the reasonable approval of the AOC.  Contractor shall keep the AOC informed of any Claims and shall provide periodic written reports to the AOC of any significant developments. “Significant developments” include all settlement offers with plaintiffs or with other parties joined by way of cross-complaint, all situations which contemplate the dismissal of any parties, and all such other circumstances which may occur that reasonably warrant assessment by the AOC of its liability exposures. The AOC shall provide Contractor with prompt notice of any claim for which indemnification will be required; provided that failure to provide prompt notice with respect to a Claim shall not relieve Contractor of its obligations under this Article 18.3 except to the extent failure to notify prejudices Contractor’s ability to defend and/or settle the Claim.

### The AOC reserves the right upon written notice to Contractor to assume direct control of the defense and/or settlement of Claims covered under Contractor’s indemnity obligations.  In the event the AOC assumes direct control for the defense and/or settlement of a Claim, with respect to the costs of defending and settling such Claim, Contractor shall only be responsible for the reasonable costs incurred (the reasonableness of such costs shall be confirmed by Contractor, which confirmation shall not be unreasonably withheld by Contractor), and Contractor shall only be responsible for paying settlement amounts to which it consents in writing, which consent shall not be unreasonably withheld.  At the AOC’s request, Contractor shall provide the AOC with full information and reasonable assistance, at its own cost and expense, in connection with the defense and settlement of all Claims.  Subject to the foregoing, Contractor shall have the right, at its option and expense, to participate in the defense and/or settlement of Claims through counsel of its own choosing.

### If the AOC elects not to control the defense and settlement of a Claim, (i) Contractor shall control the defense and settlement of such Claim to the extent permissible under all applicable statutes, rules, regulations and orders and in all events subject to the AOC’s reservation of the right to perform its obligations under and comply with all applicable statutes, rules, regulations and orders; (ii) Contractor shall not make any admission of liability or other statement on behalf of the AOC or enter into any settlement or other agreement which would bind the AOC, without the AOC’s prior written consent, which consent shall not be unreasonably withheld; and (iii) the AOC shall have the right, at its option and expense, to participate in the defense and/or settlement of such Claim through counsel of its own choosing.

### With respect to Section 19.2, to the fullest extent permitted by law, statute, rule, regulation or order, Contractor shall have sole control of the defense and settlement of Claims; provided that (i) Contractor shall not make any admission of liability or other statement on behalf of any indemnified party or enter into any settlement or other agreement which would bind any indemnified party, without the AOC’s prior written consent, which consent shall not be unreasonably withheld; and (ii) the AOC shall have the right, at its option and expense, to participate in the defense and/or settlement of such Claims through counsel of its own choosing.

# LIMITATION OF LIABILITY

.

## Limitation on Recoverable Damages

.  EXCEPT AS OTHERWISE EXPRESSLY PROVIDED IN SECTION 20.3, NEITHER THE AOC GROUP NOR ANY AOC AGENT NOR CONTRACTOR WILL BE LIABLE FOR ANY LOST PROFITS, LOST REVENUES, OR INDIRECT, INCIDENTAL, SPECIAL, EXEMPLARY, PUNITIVE, OR CONSEQUENTIAL DAMAGES WHETHER IN AN ACTION IN CONTRACT OR TORT (INCLUDING NEGLIGENCE AND STRICT LIABILITY), INCLUDING WITHOUT LIMITATION LOST DATA, PROFITS, AND REVENUES, EVEN IF ADVISED OF THE POSSIBILITY OF SUCH DAMAGES.

## Limitation on Amount of the AOC’s Liability

.  IN NO EVENT WILL THE AOC GROUPS’ AND ANY AOC AGENT’S AGGREGATE LIABILITY FOR DIRECT DAMAGES TO CONTRACTOR ARISING OUT OF OR RELATED TO THIS AGREEMENT FOR ANY CAUSE WHATSOEVER, AND REGARDLESS OF THE FORM OF ACTION, WHETHER IN CONTRACT, TORT (INCLUDING NEGLIGENCE AND STRICT LIABILITY), OR OTHERWISE, EXCEED THE AMOUNTS PAYABLE HEREUNDER IN THE SIX (6) MONTHS PRIOR TO THE DATE THE CAUSE OF ACTION AROSE.

## Limitation on Amount of Contractor’s Liability

.  EXCEPT AS OTHERWISE EXPRESSLY PROVIDED IN THIS ARTICLE, THE AGGREGATE CUMULATIVE MONETARY LIABILITY OF THE CONTRACTOR FOR ALL CLAIMS ARISING UNDER OR RELATING TO THIS AGREEMENT, NOTWITHSTANDING THE FORM IN WHICH ANY ACTION IS BROUGHT, WHETHER IN CONTRACT, TORT (INCLUDING NEGLIGENCE) OR OTHERWISE, SHALL BE LIMITED IN THE AGGREGATE TO THE TOTAL FEES PAID OR PAYABLE UNDER THIS AGREEMENT DURING THE TWENTY-FOUR (24) MONTH PERIOD PRECEDING THE DATE ON WHICH THE FIRST CLAIM AROSE, EXCEPT THAT IF SUCH EVENT ARISES DURING THE FIRST TWO (2) CONTRACT YEARS, THEN SUCH AMOUNT SHALL BE EQUAL TO [Insert projected Fees over a 24 month period after ramp up.].

## Exceptions for Limitations on the Contractor’s Liability

.  THE LIMITATIONS CONTAINED IN THIS AGREEMENT UPON THE TYPES AND AMOUNTS OF THE CONTRACTOR’S LIABILITY, INCLUDING SECTIONS 20.1 AND 20.3, SHALL NOT APPLY TO:  (i) THE CONTRACTOR’S INDEMNIFICATION OBLIGATIONS UNDER ARTICLE 19 HEREOF; (ii) CONTRACTOR’S OBLIGATIONS UNDER ARTICLE 18 (CONFIDENTIALITY); (iii) WILLFUL MISCONDUCT OR GROSS NEGLIGENCE OF THE CONTRACTOR OR THE CONTRACTOR AGENTS; (iv) THE CONTRACTOR’S BREACH OF SECTION 22.6 HEREOF; (v) CLAIMS BASED UPON THE CONTRACTOR’S OR THE CONTRACTOR AGENTS’ BREACH OF ARTICLE 15  HEREOF; (vi) CLAIMS BASED UPON ANY REPUDIATION OF THIS AGREEMENT BY THE CONTRACTOR; AND (vii) CONTRACTOR’S BREACH OF ARTICLE 21.  Notwithstanding any other provision of this Agreement, (A) Contractor shall be liable for the damages and other liabilities suffered by the Courts to the same extent as Contractor is liable to the AOC under this Agreement, (B) damages and other liabilities suffered by the Courts SHALL BE DEEMED TO BE DAMAGES TO THE AOC FOR THE PURPOSES OF THIS AGREEMENT, and (C) damages or liabilities suffered by the CourtS WHICH WOULD OTHERWISE HAVE CONSTITUTED DIRECT DAMAGES HEREUNDER IF SUFFERED BY THE AOC SHALL NOT be excluded under this Agreement as indirect, incidental, special, exemplary, punitive or consequential damages of the AOC.

## Bargained For Allocation of Risk

.  THE LIMITATIONS OF LIABILITY CONTAINED IN THIS ARTICLE 20 REFLECT A DELIBERATE AND BARGAINED FOR ALLOCATION OF RISKS BETWEEN THE PARTIES AND ARE INTENDED TO BE INDEPENDENT OF ANY EXCLUSIVE REMEDIES AVAILABLE UNDER THIS AGREEMENT, INCLUDING ANY FAILURE OF SUCH REMEDIES TO ACHIEVE THEIR ESSENTIAL PURPOSE.

# INSURANCE

.

## Insurance

.  When performing work on property in the care, custody or control of the AOC Group and AOC Agents, Contractor shall maintain the following insurance:

### Commercial general liability insurance, including bodily injury, property damage and products/completed operations coverage in the amount of not less than three million dollars ($3,000,000) each occurrence or aggregate where applicable;

### Workers’ Compensation coverage providing statutory benefits, and employer's liability insurance with minimum limits of one million dollars ($1,000,000) each accident/each employee covering all employees;

### Business auto liability, including coverage for all owned, hired and non-owned automobiles used in connection with delivery of the Services, with limits of not less than one million dollars $1,000,000 each accident; and

### Professional errors and omissions liability insurance in an amount of not less than one million dollars ($1,000,000) in aggregate.

Contractor shall furnish separate certificates of insurance for each subcontractor.  Insurance coverages provided by subcontractors as evidence of compliance with the insurance requirements of this Section 21.1 shall be subject to all of the requirements stated herein except for professional errors and omissions liability insurance.

- All insurance which Contractor is obligated to carry pursuant to this Agreement, shall (i) with respect to commercial general liability and business auto liability insurance, be endorsed to name the AOC Group as an additional named insured, and (ii) require the insurer to provide at least thirty (30) days prior written notice to the AOC of cancellation.  For full coverage, each insurance policy shall be written on an “occurrence” form; excepting that insurance for professional liability, errors and omissions when required, may be acceptable on a “claims made” form.  Contractor shall cause its insurers to issue to the AOC on or before the Effective Date certificates of insurance evidencing that the coverages required under this Agreement are maintained in force.  The insurers selected by Contractor shall be reputable and financially responsible insurance carriers, with a Best’s minimum rating of “A+” (or any future equivalent).

## Risk of Loss

.  Each Party will be responsible for the risk of loss of, and damage to, any equipment, software, facilities and other materials while in its possession or under its control.

# DISPUTE RESOLUTION

.

## Notice of Dispute

.  The Parties shall attempt in good faith to resolve potential disputes informally and promptly.  If a dispute persists, either Party may submit a written demand to the other Party through the Executive Committee at the earliest practicable time that the dispute is identified (the “Demand”).  The Demand shall: (i) be fully supported by detailed factual information; (ii) state the specific Agreement provisions on which the Demand is based; and (iii) if the Demand involves a cost adjustment, state the exact amount of the cost adjustment accompanied by all records supporting the Demand.  The Demand shall include a written statement signed by an authorized person indicating that the Demand is made in good faith, that the supporting data are accurate and complete, and that the amount requested accurately reflects the adjustment for which the submitting Party believes the other Party is responsible.  To assist the other Party in its review of the Demand, the submitting Party shall comply with reasonable requests for additional information.  The receiving Party shall provide a written response to the submitting Party’s Demand stating a decision as to whether the receiving Party accepts or rejects the Demand.  Failure by the receiving Party to provide such a response shall be deemed a decision by the receiving Party constituting a rejection of the Demand.

## Senior Level Negotiations

.  Upon written request by either Party after the receipt of a Demand, the Parties shall attempt to resolve the dispute by negotiations between the [TITLE] (or equivalent) of the Contractor and the designated representative of the AOC.  The [TITLE] (or equivalent) of the Contractor and the designated representative of the AOC shall meet as often as they deem reasonably necessary to exchange information and attempt to resolve the Demand within thirty (30) days after the Demand was initially delivered.

## Mediation

.  If the senior level negotiations do not result in resolution of the dispute within thirty (30) days after the Demand was received by the AOC, the Parties agree to mediation prior to any Party initiating an action in court.

## Litigation

.  If, after mediation pursuant to Section 22.3, the Parties have not resolved the dispute, the receiving Party’s decision made pursuant to Section 22.1 will be conclusive and binding regarding the dispute unless the submitting Party commences an action in a court of competent jurisdiction to contest such decision within ninety (90) days following the conclusion of such mediation or one (1) year following the accrual of the cause of action, whichever is later. In the event of litigation of a dispute arising from or related to this Agreement, the prevailing Party shall be entitled to recover reasonable attorney fees and costs.

## Confidentiality

.  All negotiations conducted pursuant to this Article 22 are confidential and shall be treated as compromise and settlement negotiations to which California Evidence Code Section 1152 applies.  The mediation shall be confidential and shall be subject to the provisions of California Evidence Code Sections 703.5 and 1115 through 1128.

## Continuation of Work

.  Pending the final resolution of any dispute arising under, related to or involving the Agreement, Contractor agrees to diligently proceed with the performance of the Agreement, including the delivery of Deliverables or providing of Services in accordance with the AOC’s instructions.  Contractor’s failure to diligently proceed in accordance with the AOC’s instructions will be considered a material breach of this Agreement.

# MISCELLANEOUS PROVISIONS

.

## References

.  In this Agreement and the Exhibits:

### the Exhibits shall be incorporated into and deemed part of this Agreement and all references to this Agreement shall include the Exhibits;

### references to any Applicable Law means references to such Applicable Law in changed or supplemented form or to a newly adopted Applicable Law replacing a previous Applicable Law; and

### references to and mentions of the word “including” or the phrase “e.g.” means “including, without limitation.”

## Headings

.  The Article and Section headings and the Table of Contents are for reference and convenience only and shall not be considered in the interpretation of this Agreement.

## Interpretation of Documents

.  In the event of a conflict between this Agreement and the terms of any of the Exhibits, the terms of this Agreement shall prevail.

## Assignment of Antitrust Actions

.  The following provisions of California Government Code Section 4552, 4553, and 4554 (Statutes of 1978, Ch. 414) will be applicable to Contractor:

### In submitting a bid to the State of California, the supplier offers and agrees that if the bid is accepted, it will assign to the State of California all rights, title and interest in and to all causes of action it may have under Section 4 of the Clayton Act (15 U.S.C. 15) or under the Cartwright Act (Chapter 2, commencing with Section 16700, of Part 2 of Division 7 of the Business and Professions Code), arising from purchases of goods, material or services by the supplier for sale to the State of California pursuant to the solicitation.  Such assignment will be made and become effective at the time the State of California tenders final payment to the supplier.

### If the State of California receives, either through judgment or settlement, a monetary recovery for a cause of action assigned under this chapter, the assignor will be entitled to receive reimbursement for actual legal costs incurred and may, upon demand, recover from the State of California any portion of the recovery, including treble damages, attributable to overcharges that were paid by the assignor but were not paid by the State of California as part of the bid price, less the expenses incurred in obtaining that portion of the recovery.

### Upon demand in writing by the assignor, the assignee will, within one year from such demand, reassign the cause of action assigned under this part if the assignor has been or may have been injured by the violation of law for which the cause of action arose and (a) the assignee has not been injured thereby, or (b) the assignee declines to file a court action for the cause of action.

## National Labor Relations Board Certification

.  By executing this Agreement, Contractor certifies under penalty of perjury under the laws of the State of California that no more than one final, unappealable finding of contempt of court by a federal court has been issued against Contractor within the immediately preceding two-year period because of Contractor’s failure to comply with an order of the National Labor Relations Board.  This provision is required by, and will be construed in accordance with California Public Contract Code (PCC) Section 10296.

## Nondiscrimination Clause

.  During the performance of this Agreement, Contractor and Contractor Agents shall not unlawfully discriminate, harass or allow harassment against any employee or applicant for employment because of sex, sexual orientation, race, color, ancestry, religious creed, national origin, disability (including HIV and AIDS), medical condition, age, marital status, or request for family care leave.  Contractor and Contractor Agents shall insure that the evaluation and treatment of their employees and applicants for employment are free from such discrimination and harassment.  Contractor and Contractor Agents shall comply with the provisions of the Fair Employment and Housing Act (California Government Code, Section 12990 et seq.) and applicable regulations promulgated thereunder (California Code of Regulations, Title 2, Section 7285.0 et seq.).  The applicable regulations of the Fair Employment and Housing Commission implementing California Government Code Section 12990 (a-f) set forth in Chapter 5 of Division 4 of Title 2 of the California Code of Regulations is incorporated into this Agreement by reference and made a part hereof as if set forth in full.  Contractor and Contractor Agents shall give written notice of their obligations under this clause to labor organizations with which they have a collective bargaining or other contract.  Contractor shall include the nondiscrimination and compliance provisions of this clause in all subcontracts to perform work under this Agreement.

## Americans with Disabilities Act

.  Contractor shall assure the AOC that it complies with all applicable provisions of the Americans with Disabilities Act of 1990 (42 U.S.C. 12101 et seq.) (“ADA”) which prohibits discrimination on the basis of disability, as well as all applicable regulations and guidelines issued pursuant to the ADA.

## Union Organizing

.  Contractor acknowledges the applicability of California Government Code Section 16645 through Section 16649 to this Agreement:

### Contractor shall not assist, promote or deter union organizing by employees performing work on an AOC service contract, including a public works contract.

### No AOC funds received under this Agreement will be used to assist, promote or deter union organizing.

### Contractor shall not, for any business conducted under this Agreement, use any AOC Group property to hold any meeting(s) with employees or supervisors, if the purpose of any such meeting(s) is to assist, promote or deter union organizing, unless the AOC Group property is equally available to the general public for holding meetings.

### If Contractor incurs costs, or makes expenditures to assist, promote or deter union organizing, Contractor shall maintain records sufficient to show that no reimbursement from AOC funds has been sought for these costs, and Contractor shall provide those records to the State of California Attorney General upon request.

## Disabled Veteran Business Participation Review

.  Contractor agrees to provide the AOC or its designee with any relevant information requested and shall permit the AOC or its designee access to its premises, upon reasonable notice, during normal business hours for the purpose of interviewing employees and inspecting and copying such books, records, accounts, and other material that may be relevant to a matter under investigation for the purpose of determining compliance with California Public Contract Code section 10115 et seq.  Contractor further agrees to maintain such records for a period of three (3) years after final payment under this Agreement.

## Public Contract Code References

.  References to the California Public Contract Code herein are provided for Contractor’s convenience only and shall not imply that the California Public Contract Code applies to the AOC, but rather shall be used when referenced to define Contractor’s obligations under the particular provision in which such code section is referenced.

## Time of the Essence

.  Subject to Section 2.1 above, times of performance are of the essence in the performance of Services by Contractor under this Agreement.

## No Solicitation

.  During the Term and the Termination Assistance Period, Contractor shall not solicit or recruit any employees (including contract employees) of the AOC Group or AOC Agents, and Contractor shall cause Contractor Agents to not solicit or recruit any employees (including contract employees) of the AOC Group or AOC Agents.

## Assignment

.  The Agreement will not be assignable by either Party in whole or in part (whether by operation of law or otherwise) without the written consent of the other Party; provided that the AOC may, without the Contractor’s consent, assign this Agreement or any of its rights or delegate any of its duties under this Agreement to any state or local government entity or agency in California.  Any assignment made in contravention of the foregoing shall be void and of no effect.  Subject to the foregoing, this Agreement will be binding on the Parties and their permitted successors and assigns.

## Notices

.  Any notice required or permitted under the terms of this Agreement or required by law must be in writing and must be (a) delivered in person, (b) sent by registered or certified mail, or (c) sent by overnight air courier, in each case properly posted and fully prepaid to the appropriate address set forth below:

| If to Contractor: | If to the AOC: |
| --- | --- |
|  | Judicial Council of California Administrative Office of the Courts Attention: Business Services Manager 455 Golden Gate Ave. San Francisco, CA 94102 |

- Either Party may change its address for notification purposes by giving the other Party written notice of the new address in accordance with this Section.  Notices will be considered to have been given at the time of actual delivery in person, three (3) Business Days after deposit in the mail as set forth above, or one (1) day after delivery to an overnight air courier service.

## Independent Contractors

.  Contractor and Contractor Agents in the performance of this Agreement shall act in an independent capacity and not as officers or employees or agents of the AOC Group or AOC Agents.  Neither the making of this Agreement nor the performance of its provisions shall be construed to constitute either of the Parties hereto as an agent, employee, partner, joint venturer, or legal representative of the other, and the relationship of the Parties under this Agreement is that of independent contractors.  Neither Party shall have any right, power or authority, express or implied, to bind the other.

## Consents and Approvals

.  All consents and approvals to be given by either Party under this Agreement shall not be unreasonably withheld or delayed, and such consents and approvals will not be construed as relieving a Party of its obligations or as a waiver of its rights under this Agreement.

## Covenant of Further Assurances

.  The AOC and Contractor covenant and agree that, subsequent to the execution and delivery of this Agreement and, without any additional consideration, each of the AOC and Contractor shall execute and deliver any further legal instruments and perform any acts that are or may become necessary to effectuate the purposes of this Agreement.

## Severability

.  The provisions of this Agreement shall be effective in all cases unless otherwise prohibited by Applicable Law.  The provisions of this Agreement are separate and severable.  The invalidity of any Article, Section, provision, paragraph, sentence or portion of this Agreement shall not affect the validity of the remainder of this Agreement.

## Waiver of Rights

.  Any action or inaction by either Party or the failure of either Party on any occasion, to enforce any right or provision of this Agreement, will not be construed to be a waiver by such Party of its rights under this Agreement and will not prevent such Party from enforcing such provision or right on any future occasion.  Except as set forth herein, the rights and remedies of each Party under this Agreement will be cumulative and in addition to any other rights or remedies that such Party may have at law or in equity.

## Publicity

.  Unless otherwise exempted, news releases and other public disclosures pertaining to this Agreement will not be made without prior written approval of the AOC’s Business Services Manager.

## Third Party Beneficiaries

.  Except as otherwise provided by this Agreement with respect to the AOC Group and AOC Agents, including Article 18.3, each Party intends that this Agreement shall not benefit, or create any right or cause of action in or on behalf of, any person or entity other than the Parties.

## Governing Law and Venue

.  The Agreement and performance under it will be exclusively governed by the laws of the State of California without regard to its conflict of law provisions and Contractor hereby irrevocably submits to the exclusive jurisdiction of the state and federal district courts located in San Francisco, California in any legal action concerning or relating to this Agreement.

## Negotiated Terms

.  The Parties agree that the terms and conditions of this Agreement are the result of negotiations between the Parties and that this Agreement shall not be construed in favor of or against any Party by reason of the extent to which any Party or its professional advisors participated in the preparation of this Agreement.

## Amendments

.  Except as provided in Section 23.18, alteration or variation of the terms of this Agreement shall not be valid unless made pursuant to a Standard Agreement form (STD.2) signed by the Parties, and any oral understanding or agreement that is not so incorporated shall not be binding on any of the Parties.  To be effective, proposed changes or amendments to this Agreement must be (i) submitted in writing, (ii) accompanied by a narrative description of the proposed change and the reasons for the change, and (iii) approved in writing by both Parties pursuant to Standard Agreement form (STD.2).

## Entire Agreement

.  This Agreement, the Standard Agreement form (STD.2) attached hereto and the Exhibits to this Agreement constitute the entire agreement and final understanding of the Parties with respect to the subject matter hereof and supersede and terminate any and all prior and/or contemporaneous negotiations, representations, understandings, discussions, offers and/or agreements between the Parties, whether written or verbal, express or implied, relating in any way to the subject matter hereof.  Notwithstanding the foregoing, neither the AOC nor Contractor shall be relieved of any of its respective obligations with respect to any information subject to the terms of any confidentiality agreement entered into by the AOC and Contractor prior to the Effective Date.

## Counterparts

.  This Agreement may be executed in one or more counterparts, each of which shall be deemed an original, but taken together, all of which shall constitute one and the same Agreement.

EXHIBIT A

STATEMENT OF WORK

[This Exhibit shall be populated by the negotiated SOW from the Bidder’s Final Proposal - Volume IV.]

EXHIBIT B

PROJECT FEES AND ASSUMPTIONS

[This Exhibit shall be populated by the negotiated Cost Data from the Bidder’s Final Proposal - Volume III.]

EXHIBIT C

SERVICE LOCATIONS

[This Exhibit shall be populated from two files in the Bidder’s Library:  1.) Administrative Office of the Courts – Regional Offices and 2.) California Court Locations.]

EXHIBIT D

FORM OF NON-DISCLOSURE AGREEMENT

CONFIDENTIALITY AGREEMENT

THIS CONFIDENTIALITY AGREEMENT (“Agreement”), effective as of _________________ (“Effective Date”), is entered into by and between [Contractor], a [ ] corporation, with its principal address at [Contractor’s Address] (hereinafter “Contractor”) and [company name], a [ ] corporation, with its principal address at [complete address], (hereinafter the “Company”).

WHEREAS, Contractor is the owner of and/or has received from third parties (“Providers”) certain technical, financial and personnel information, software, inventions, research and development information, business plans, and/or other information which are not generally known to either the public or to the industry (collectively, the “Information”), which Information has been obtained and developed through substantial expenditures of time, effort and money, and which, if made available to the third parties, could seriously damage the business and activities of Contractor and/or Providers (all such Information, whether verbal or written and in whatever form, and whether or not such Information bears a legend indicating its confidential or proprietary nature are hereinafter called the “Secret Information”);

WHEREAS, Contractor and Company wish to discuss the possibility of entering into certain business transactions, and may enter into such transactions in the future (such future transactions referred to as “Future Agreements”);

WHEREAS, Contractor wishes to afford itself certain protections regarding the Secret Information which Contractor may disclose (i) during business discussions with Company and (ii) pursuant to Future Agreements; and

WHEREAS, Contractor is willing to disclose the Secret Information to Company only on the terms and conditions set forth below, and Company agrees to receive the Secret Information from Contractor only on said terms and conditions;

NOW THEREFORE, in consideration of the promises and of the mutual promises and agreements herein contained, it is agreed by and between the parties hereto as follows:

1.	All Secret Information disclosed by Contractor to Company shall be received in confidence by Company.  Company agrees that it shall undertake all necessary and appropriate steps to ensure that the secrecy of the Secret Information in its possession shall be maintained.  Company also agrees that it shall treat the Secret Information with not less than the same degree of care and confidentiality with which it treats its own confidential information, but in no event less than reasonable care. Company agrees that access to the Secret Information shall be given by it only to those of its employees who have a need to know to engage in the business relationship contemplated by this Agreement and who have signed a non-use and non-disclosure agreement in content at least as protective of the Secret Information as the provisions hereof, prior to any disclosure of the Secret Information to such employees.

2.	Company shall not (i) use any portion of the Secret Information for any purpose not contemplated by this Agreement or (ii) disclose the Secret Information or any part of it to any third party without the prior written consent of Contractor; provided, however, that Secret Information shall not include any information of Contractor that: (a) is already properly known to Company at the time of its disclosure as shown by the Company’s files and records immediately prior to the time of disclosure by Contractor to Company; (b) is publicly known through no action or inaction of Company; (c) is received from a third party free to disclose it to Company; (d) is independently developed by the Company without use of or reference to the Secret Information, as shown by documents and other competent evidence in the Company’s possession; or (e) is communicated to a third party with express written consent of Contractor.  Nothing in this Agreement shall prevent the Company from disclosing Secret Information to the extent the Company is lawfully required to be disclosed to any governmental agency or is otherwise required to be disclosed by law, provided that Company gives Contractor prompt written notice of such requirement before making such disclosure and Company gives Contractor an adequate opportunity and assistance to interpose an objection or take action to assure confidential handling of such Secret Information.

3.	Except as otherwise provided in any Future Agreement, at any time, Company agrees that it shall return to Contractor upon request all documents, records, notebooks, computer media or other stored information of any form or type whatsoever containing any Secret Information, including all copies thereof, then in its possession or control (directly or indirectly), whether prepared by it or others and it shall at such time immediately discontinue all use of the Secret Information.

4.	Nothing in this Agreement is intended to grant any rights to either party under any patent or copyright rights, nor shall this Agreement grant to any rights in or to the Secret Information, except as expressly set forth herein.

5.	Any software and other technical information disclosed under this Agreement may be subject to restrictions and controls imposed by the Export Administration Act, Export Administration Regulations and other laws and regulations of the United States and any other applicable government or jurisdiction, as enacted from time to time (the "Acts").  Each party agrees to comply with all restrictions and controls imposed by the Acts.

6.	ALL SECRET INFORMATION IS PROVIDED "AS IS".  EACH PARTY MAKES NO WARRANTIES, EXPRESS, IMPLIED OR OTHERWISE, REGARDING ITS ACCURACY, COMPLETENESS OR PERFORMANCE.

7.	The parties acknowledge and agree that the Secret Information and rights related thereto being protected by Contractor hereunder are of a special, unique, unusual and extraordinary character, which gives them a peculiar value, the loss of which may not be adequately or reasonably compensated for in damages in an action at law, and further agree that the breach by Company of any of the provisions of this Agreement shall cause the other party irreparable injury and damage.  In such event, the party alleging breach of this Agreement shall be entitled, as a matter of right, without further notice, to require of the other party specific performance of all of the acts and undertakings required of the other party hereunder and to obtain injunctive and other equitable relief in any competent court to prevent the violation or threatened violation of any of the provisions of this Agreement by the other party.  Neither this provision nor any exercise by either party of its rights to equitable relief or specific performance herein granted shall constitute a waiver by either party of any other rights which it may have to, damages or otherwise.  If either party brings suit to enforce the terms hereof, the successful party in such suit shall be entitled to receive all of its reasonable costs of litigation, including attorneys' fees.

8.	If any provision of this Agreement is declared void, or otherwise unenforceable, to any extent, the parties shall endeavor in good faith to agree to such amendments that shall preserve, as far as possible, the intentions expressed in this Agreement.  If the parties fail to agree on such an amendment, such provision shall be deemed to have been severed from this Agreement, which shall otherwise remain in full force and effect.

9.	This Agreement contains the sole and entire agreement between the parties relating to the subject hereof and any representation, promise or condition not contained herein, or any amendment hereto or waiver hereunder shall not be binding on either party unless in writing and signed by an authorized representative of the party to be bound thereby.

10.	This Agreement and all rights and obligations hereunder shall inure to and be binding upon the parties hereto and their respective successors, affiliates, agents, employees and assigns.  Neither party may assign any of its rights or obligations hereunder without the prior written consent of the other party.  This Agreement shall be governed by, and construed and enforced in accordance with, the laws of the State of California without regard to choice of law principles.

11.	This Agreement shall survive until such time as all Secret Information disclosed hereunder becomes publicly known and made generally available through no action or inaction of Company.  Except as otherwise provided in any Future Agreement, either party may terminate this Agreement by written notice to the other.  Notwithstanding any such termination, all rights and obligations hereunder shall survive with respect to Secret Information disclosed prior to such termination.

12.	The State of California, acting through the Judicial Council of California, Administrative Office of the Courts, is an intended third party beneficiary of this Agreement and shall have the right to enforce provisions of this Agreement directly against Company.

IN WITNESS WHEREOF, the parties have caused this Agreement to be executed by their duly authorized representatives as of the Effective Date.

[Contractor]		[Company]

By:		By:

Name:  		Name:

Title:		Title:

EXHIBIT E

SUBCONTRACTORS

| Subcontractor | Authorized Services Provided by Subcontractor |
| --- | --- |

[This Exhibit shall be populated by the approved Contractor’s Subcontractors.]

EXHIBIT F

RELATIONSHIP MANAGEMENT

- Table of Contents

1.0	Relationship Management Overview	57

1.1	Relationship Management	57

2.0	Key Roles	57

2.1	Program Directors	58

2.2	Project Managers	59

2.3	Additional Relationship Management Functions	59

2.3.1	Financial Management	59

2.3.2	Performance Management	59

2.3.3	Contract Management	60

3.0	Governance Process	60

3.1	Governance Structure	60

3.1.1	AOC/Contractor Executive Team	60

3.1.2	Steering Committee	61

3.1.3	Management Review Committee	62

3.2	Day-to-Day Management Processes	63

3.3	AOC-Contractor Communications	63

3.4	Governance Processes	63

4.0	The AOC and the Contractor Governance Functions	64

- List of Tables

Table 1.	Governance Functions and Responsibilities	64

This Exhibit (Relationship Management and Contract Change Management) sets forth the roles and responsibilities of the Parties for the relationship and contract change management processes and activities provided under the Agreement as part of the Services. These processes and activities, as further detailed in this Exhibit, are required to provide and support the Administrative Office of the Courts’ (AOC) overall relationship with the Contractor.

## Relationship Management Overview

### Relationship Management

The AOC recognizes that relationship management processes are an essential component for successful ongoing AOC-Contractor relationship satisfaction. The AOC requires a relationship with the Contractor based on a number of key ingredients, including:

- Mutual trust and respect

- Excellent communication between both parties

- Well-defined objectives and service levels

- Appropriate governance structures

- Well-defined roles and responsibilities.

The Contractor relationship management team will work with the AOC team to achieve a number of the AOC relationship goals and objectives, including:

- Delivery of high-quality services to support the AOC business needs

- Continued high customer satisfaction from all technical and operational users of Services

- Continuous recommendation of improvements to the functionality, creation and delivery of Services—to the extent that the AOC business objectives would be better served

- Development of the business rationale and benefits of any proposed changes and communication thereof to the team and other AOC stakeholders, as appropriate

- Working within the mutually-agreed upon structure regarding processes and procedures

- Assisting the AOC in its planning activities as required

- Ensuring sufficient and continued communication.

## Key Roles

The AOC and Contractor will each establish and maintain relationship management teams of senior technical and business professionals that, throughout the Agreement life cycle, will:

- Determine and protect the business interests and reputation of the AOC

- Dedicate sufficient time and resources to make the relationship a success

- Support the AOC strategic and tactical planning processes

- Monitor Contractor performance metrics including contracted Service Level Requirements.

Key Personnel will be managed as set forth in the Agreement. To ensure consistency of service delivery and minimize personnel learning curves, Contractor agrees to minimize the amount of turnover in its staff assigned to the AOC’s account to the goal of less than ten percent (10%) per Contract Year.

### Program Directors

Each Party shall designate an individual (for the AOC, the "AOC Program Director", and for Contractor, the "Contractor Program Director"), who shall be each Party's primary point of contact for all matters relating to the Agreement.

The Contractor Program Director shall be at a minimum:

- The primary relationship manager between the Contractor and the AOC

- Knowledgeable about the Services, the AOC Phoenix Program, and be knowledgeable about Contractor subcontractor and Third Party services and how all of these integrate to provide the Services for the AOC

- Responsible for ensuring Services are delivered consistently and seamlessly across all Services Areas and the AOC programs

- Experienced at providing services equal in size and scope to those of the AOC

- Otherwise acceptable to the AOC.

The Contractor Program Director shall have overall responsibility for directing all of Contractor's activities and shall be vested by Contractor with all necessary authority to act for Contractor in connection with all aspects of the Agreement.

Contractor agrees that no part of Contractor Program Director’s compensation will be based on, nor will Contractor Program Director directly or indirectly receive any commissions or other remuneration based on, the sale, lease or licensing of any software, hardware or Services by Contractor, any Contractor Subcontractor or any of their Affiliates to the AOC.

### Project Managers

Each Party shall designate individuals (for the AOC, the "AOC Phoenix Project Manager(s)", and for Contractor, the "Contractor Project Manager(s)"), who shall be each Party's primary point of contact for all matters relating to that program. Contractor Project Managers shall be at a minimum:

- Knowledgeable about the requirements and activities of their business processes

- Knowledgeable about how each of the Contractor Services, projects, subcontractors and Third Parties impact service delivery and other AOC programs

- Experienced at providing Services of a size and scope minimally equal in size and scope to that of the AOC

- Otherwise acceptable to the AOC

### Additional Relationship Management Functions

The following are additional AOC and Contractor relationship management functions that are essential to managing the relationship. If required, specific Contractor individuals can be assigned and added to Contractor Key Employees, specifically in the areas of:

- Financial Management

- Performance Management

- Contract Management

### Financial Management

The AOC and Contractor Financial Management function monitors and manages financial administration practices and procedures associated with the contract ensuring that financial controls are in place and aligned with the contract. Financial Management function activities include:

- Acting as primary contact for all billing and financial issues

- Developing and reviewing invoices, charges, budget performance, identifying disparities and variances to plans and recommending corrective action

### Performance Management

The AOC and Contractor Performance Management function takes overall responsibility for ensuring Contractor performance meets business requirements and recommends continuation, improvement or problem resolution to ensure that business requirements are met. This function includes:

- Leading the measurement process by which Service Level Requirements are assessed

- Reviewing and monitoring performance, recommending corrective action and facilitating the development of improvement plans

### Contract Management

The AOC and Contractor Contract Management function manages the contractual relationship between the AOC and Contractor. This function includes:

- Leading and facilitating contract activities from contract signing through Contractor transition and ongoing operations

- Monitoring compliance with contract terms and conditions and providing recommendations to resolve issues related to non-compliance

The AOC and Contractor Contract Management, work closely with the AOC procurement and legal counsel to:

- Create, negotiate and incorporate amendments into the Agreement in accordance with the terms and conditions of the Agreement

- Coordinate the contract negotiations/renegotiations to accommodate Changes pursuant to Section 7.2 of the Contract.

## Governance Process

### Governance Structure

The following governance committees define the framework of the participants, the responsibilities and activities of those roles that are responsible for the administration of governance processes.

### AOC/Contractor Executive Team

The Executive Team will be comprised of senior decision-makers from each Party, which includes the AOC’s Regional Administrative Director in charge of the Phoenix Program and a senior Contractor executive who will meet to discuss high-level strategic and operational issues relating to the Agreement.

The Executive Team shall meet at least once semi-annually, and responsibilities shall include the following:

- Address relevant high-level issues appropriate for a board-level discussion

- Address major relationship and alignment issues and disputes that have been escalated to this level.

- Approve Operational Changes to the services being provided by the Contractor

For each such meeting, the Parties shall agree upon the location for the meeting in advance. Prior to each such meeting, Contractor shall prepare a suggested agenda, with input from the AOC Program Executive. Contractor shall deliver the agreed-upon agenda to the AOC at least 10 Business Days prior to the meeting.  Further, either Party from the Executive Team may invite industry subject matter experts to participate in such meetings to facilitate information exchange and increase the value of the strategies discussed, as appropriate.

### Steering Committee

The Steering Committee shall be responsible for providing input and advice concerning the overall business and technology relationship between the Parties, including the effectiveness and value of the services provided by Contractor and guidance to improve such effectiveness and value.

The Steering Committee shall be chaired by the AOC Regional Administrative Director in charge of the Phoenix Program. Its members shall include the Contractor Program Executive and appropriate Contractor managers and from the AOC shall include the Program Director and, as appropriate, program and project managers. As a guideline, the Steering Committee membership should be between 6-8 people (or as required/agreed), with balanced representation from each party.

The Steering Committee shall meet in person at AOC facilities on a quarterly basis at a minimum or more often if required by the AOC (i.e., monthly), and responsibilities shall include the following:

- Defining and recommending innovation and improvement opportunities for more effective use of the Services and how such innovative ideas and strategies can effectively impact Services to the AOC and the Courts

- Addressing problems, disputes, incidents or requests for Operational Changes that have been escalated to this level

- Providing status of planned initiatives and discussing initiatives that may impact capacity requirements

- Reviewing performance and capacity status and approving plans and recommendations

- Adjusting plans and projects as directed by the AOC

- Addressing such other matters as one Party may bring to the other

Prior to each such meeting, Contractor shall prepare a suggested agenda, with active input and review and approval from the AOC Regional Administrative Director. Contractor shall deliver the agreed-upon agenda to the AOC at least 10 Business Days prior to the meeting if such meetings take place on a quarterly basis, or at least 5 Business Days prior to the meeting, if such meetings take place on a monthly basis. Contractor shall make available its senior management personnel to answer questions from the AOC’s senior management personnel regarding the agenda items for such meeting. Further, either Party may invite industry subject matter experts to participate in such meetings to facilitate information exchange and increase the value of the strategies discussed.

### Management Review Committee

The Management Review Committee, comprised of program management from the AOC and Contractor, shall be responsible for overseeing the overall operation of the Agreement including the integration of the individual Services provided by Contractor or Third Parties to service the Phoenix Program, reviewing Contractor performance and addressing tactical issues. Issues that cannot be resolved by this committee shall be escalated to the Steering Committee.

The Management Review Committee shall be chaired by the AOC Program Director. Its members shall include the Contractor Program Director and Project Managers, and from the AOC include the Program Director and as required, Project Managers and technical leads. Any additional temporary Contractor attendees will be agreed between the Parties in advance of the committee meetings.

The Management Review Committee shall meet monthly at AOC facilities, or more often if required by the AOC, and responsibilities shall include the following:

- Reviewing progress reports

- Addressing operational and Service delivery issues arising during the previous week

- Reviewing Root Cause Analysis of any previous issues

- Discussing Contractor's compliance with the Service Level Requirements for the Services

- Reviewing Problems, disputes, Incidents and requests for Changes

- Reviewing all financial arrangements, including invoices submitted by Contractor

- Reviewing the AOC’s satisfaction with the Contractor Key Employees

- Addressing Problems, disputes, Incidents, and requests for Changes that have been escalated to this level

- Reviewing project forecasts and action items

- Planning for the future

- Addressing such other matters as one Party may bring to the other.

Prior to each such meeting, Contractor shall prepare a suggested agenda, with active input and review and approval from the AOC Program Director. Contractor shall deliver the agreed-upon agenda to the AOC at least 5 Business Days prior to the meeting, if such meetings take place on a monthly basis, or at least 2 Business Days prior to the meeting, if such meetings take place on a weekly basis. Contractor shall make available its senior management personnel to answer questions from the AOC’s senior management personnel regarding the agenda items for such meeting. Further, either Party may invite industry subject matter experts to participate in such meetings to facilitate information exchange and increase the value of the strategies discussed.

### Day-to-Day Management Processes

During the transition period, and on an annual basis thereafter, Contractor and the AOC will agree upon points of contact and a reporting structure covering day-to-day operations and reviews of Contractor’s performance. These may include technical, financial, and Service Level Requirements performance reviews or reviews of other issues that may arise. A regular meeting schedule will be required for the different reporting levels established, with ongoing 24hour access to all of Contractor points of contact when required. These day-to-day points of contact and reporting structures shall be in addition to those described in the relationship governance structure described below.

### AOC-Contractor Communications

Communications between the AOC and Contractor shall, wherever possible and practicable, be face to face. Video or audio conferences will be the second choice of communication medium. Where video or audio conferences are not practical, e-mail will be the fall-back communication medium.

All formal meetings whether face to face or video or audio conferences shall:

- Be set with an agenda per above in advance and have an identified chairman and note taker. The agenda should have clear directions of location and/or medium to be used; date and timings of meeting; topic items to be covered and expected outcome for each topic; owners of each topic; and any pre-work to be undertaken by topic owners or attendees.

- Be documented with minutes by the note taker, and such minutes to include high-level summaries of key discussion points and future actions with timings and persons responsible for the actions. Minutes should be distributed to attendees and missing attendees and any persons with actions to be taken.

- Identify the person who shall be responsible for organizing the next meeting.

### Governance Processes

Below are the governance processes the AOC, Contractor and the governance structure described above will address to manage the relationship. Roles and responsibilities associated with the following key governance processes are described in Table 1.

- Strategy and Planning

- Contract Management

- Relationship Management

- Financial Management

- Performance Management

- Resource Management

## The AOC and the Contractor Governance Functions

The following table identifies a number of roles and responsibilities associated with the key governance process that the AOC and Contractor shall address. Each subsection below contains tables identifying the specific roles and responsibilities and a code indicating who will be responsible for Leading (L), Reviewing (R), Supporting (S), or Approving (A) work/deliverable related to the task. Additionally, a code of (C) indicates that AOC’s role related to this activity will be addressed as part of its Contract Management and Monitoring role and responsibility.

- Governance Functions and Responsibilities

|  | Contractor | AOC |
| --- | --- | --- |
| - Strategy and Planning | Contractor | AOC |
| - Chair semi-annual Executive Team meetings. | S | L |
| - Participate in semi-annual Executive Team meetings. | l | S |
| - Provide the Contractor with the AOC strategic business and technology imperatives that require Contractor support. | S | L |
| - Provide input and recommendations in connection with the development of the AOC strategic business plans, as requested by the AOC. | L | S |
| - Provide technical solutions, expertise, and advisory services that are appropriately aligned with the AOC’s needs and business focus. | L | S |
| - Contract Management | Contractor | AOC |
| - Monitor contract terms and management processes to ensure compliance. | S | L/A |
| - Monitor and revise contracts as applicable and review recommended contract modifications. | S | L/A |
| - Provide Change Orders, Work Order authorizations and Termination Assistance requests, as applicable. | S | L/a |
| - Implement Change Orders, Work Orders and Termination Assistance. | L | S/A |
| - Relationship Management | Contractor | AOC |
| - Provide support and commitment of the AOC executives to the relationship. | S | L |
| - Provide support and commitment of the Contractor executives to the relationship. | L | S |
| - Manage internal dispute escalation and resolution on behalf of the Contractor. | L | S |
| - Manage internal dispute escalation and resolution on behalf of the AOC. | S | L |
| - Financial Management | Contractor | AOC |
| - Monitor and manage financial administration practices and procedures associated with the Agreement. | S | L |
| - Identify billing disparities and work with Contractor to identify corrective actions. | S | L |
| - Implement corrective actions. | L | S |
| - Maintain an audit trail and records of all costs incurred under the Agreement. | L | S |
| - Proactively ensure that all unnecessary costs are eliminated, and that costs are managed in an efficient manner. | L | S |
| - Approve all cost controls. | S | L |
| - Performance Management | Contractor | AOC |
| - Manage and coordinate all delivery aspects of the Agreement. | L | S |
| - Provide periodic written performance management reports to the AOC on SLRs and conduct periodic scheduled and ad hoc review meetings as required. | L | S |
| - Ensure the Contractor understanding of and adherence to SLRs and any implementations of required changes to achieve such SLRs. | L | S |
| - Ensure the Contractor performance meets business requirements. | L | S |
| - Conduct a formal review and report on root causes of service delivery or other relationship related matters. | L | S |
| - Resource Management | Contractor | AOC |
| - Ensure that staffing, technology and skill levels are adequate to achieve contract objectives. | L | S |
| - Inform the AOC of any potential Contractor Key Personnel staffing changes and of any new personnel assignments planned for new projects. | L | S |
| - Review and authorize the Contractor Key Personnel changes to projects. | S | L |
| - Recommend subcontractors for delivery of services, if applicable. | L | A |
| End of Table |  |  |

EXHIBIT G

TRANSFERRED KNOW-HOW SCHEDULE

Contractor’s transfer of Know-How shall include all information, documentation, programs, tools and other materials regarding or relating to the items identified below:

(a)	All data files, file and data definitions and relationships, data definition specifications, data models, APIs, program architecture, design concepts, program structure, sequence and organization, screen displays and report layouts, reference manuals, user and operating guides and manuals, design specifications, functional specifications, internal use listing or manuals relating to error corrections, fixes and workarounds, and file and program cross-reference information relating to the Deliverables, in both paper and electronic form;

(b)	All maintenance and support tools, utilities, diagnostic programs and supporting programs utilized by Contractor in the support and maintenance of the Deliverables;

(c)	All Related Documentation;

(d)	The Additional SAP Functions and all interfaces between and among the components that comprise the Additional SAP Functions;

(e)	Methodologies that address traffic management, workload balancing, segmentation, capacity planning, routing and overall ERP System performance analysis;

(f)	Any and all updated, changed or revised policies, practices, procedures, processes and/or techniques with respect to the knowledge transferred to the AOC hereunder.

EXHIBIT H

TERMINATION ASSISTANCE SERVICES SCHEDULE

The Termination Assistance Services to be provided by Contractor to the AOC or its designee shall include some or all of the following, as requested by the AOC:  [TBD].

EXHIBIT I

CONTRACTOR KEY PERSONNEL

[This Exhibit shall be populated with the approved Contractor’s Key Personnel.]

EXHIBIT J

BASELINE SOFTWARE SCHEDULE

[This Exhibit shall be populated from RFP Section III – Current Environment, RICEF from Appendix E, and the SAP Licensed Software for the AOC located in the Bidder’s Library – SAP End User License Agreements (Contract Amendment 7 and 8).]

EXHIBIT K

BACKGROUND CHECK REQUIREMENTS

Contractor shall conduct a background check that, for each person upon which such background check is conducted, accurately produces a list of all felony convictions of any kind such person has had in any state or federal court.  For purposes of this Exhibit, “conviction” includes a verdict of guilty, a plea of guilty, a plea of nolo contendere, or a forfeiture of bail in any state or federal court, regardless of whether sentence is or was imposed.